UKRAINE MUNICIPAL INFRASTRUCTURE PROGRAMME

«Thermal Modernization of the Buildings of Public Educational Institutions of Ternopil, UMIP-OP-3-TER-034-1L2. Thermal Modernization Educational Complexes No 2, 5 and 32»

ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN

Educational Complex No 32,

Ternopil, 46, Petro Batkivskyi Street

September – 2022 р.

| Revision | Date | History of the document and approval |  |  |
| --- | --- | --- | --- | --- |
|  |  | Assignments/Changes |  |  |
|  |  | The draft document has been provided by «IBK«EUROTECHNOLOGY»/«UKRECOCONSULT» LLC |  |  |
|  |  | Provided | Checked | Refined |
| v.1 | 18-07-2022 | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets | PMSU, Nataliia Lebedieva | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets |
|  |  | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets | PMSU, Mykhailo Shabalin | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets |
| v.2 | 25-07-2022 | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets | PMSU, Nataliia Lebedieva | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets |
| v.3 | 03-08-2022 | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets | PMSU, Nataliia Lebedieva | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets |
| v.4 | 26-08-2022 | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets | PIU, Galyna Kopyt | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets |
| v.5 | 19-09-2022 | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets | PIU, Galyna Kopyt | «UKRECOCONSULT» LLC, Natalia Nauchu, Dmytro Gulevets |

CONTENT

CONTENT	3

LIST OF TERMS	5

1	INTRODUCTION	6

2	PROJECT DESCRIPTION	7

2.1	Roles and Responsibilities	7

2.1.1	Responsibilities	7

2.1.2	Communication, consultations and information exchange	10

2.1.3	Project organizational structure	11

2.2	Project Location	11

2.3	Project technical characteristics	13

2.4	Project Advantages and risks	16

2.5	Implementation of the Environmental and Social Management Plan	16

3	LEGISLATION REQUIREMENTS	16

3.1	Ukrainian legislation	16

3.2	Requirements of the European Investment Bank	17

3.3	Other international requirements	21

4	COMPANY POLICY OF ENVIRONMENTAL AND SOCIAL PROTECTION	21

5	IMPACT AND RISKS ASSESSMENT	22

5.1	Project impacts assessment	22

5.2	Project social conditions	27

6	ENVIRONMENTAL AND SOCIAL IMPACT MANAGEMENT	28

6.1	General management approach	28

6.1.1	Awareness of the Company's management and employees regarding the requirements of standards and legal regulations	28

6.1.2	ESMP before the start of construction	28

6.1.3	ESMP during the construction	29

6.2	Requirements for subcontractors	30

6.2.1	Employees Code of Conduct	30

6.2.2	Briefing and training of personnel	30

6.2.3	Incident reporting and investigation	31

6.2.4	General rules of safety at the construction site	32

6.2.5	Site security	33

6.2.6	Occupational health, safety and environmental parameters	33

6.3	Work under the martial law/military aggression	33

6.4	Grievance mechanism	34

6.5	Measures to reduce/mitigate environmental and social impacts during the Project construction	35

6.6	Joint work and the educational process in the Project territory	43

7	MONITORING OF ENVIRONMENTAL AND SOCIAL INDICATORS	43

7.1	Monitoring program	43

7.2	Key performance indicators	43

7.3	Inspections	43

7.4	Reporting	44

7.5	Overview of the organization of waste management	44

8	DOCUMENT REVIEW	44

9	DOCUMENTATION	44

ANNEXES	45

Annex A.	PROJECT ENVIRONMENTAL AND SOCIAL INDICATORS MONITORING PROGRAM	46

Annex B.	QUESTIONNAIRE FOR THE STAFF OF THE EDUCATIONAL INSTITUTION	50

Annex C.	EXAMPLE OF INCIDENT REPORT	52

Annex D.	MONITORING AND KEY PERFORMANCE INDICATORS	53

Annex E.	SAMPLE ENVIRONMENTAL AND SOCIAL REPORT	56

Annex F.	PLAN FOR FORCED RELOCATION OF CHILDREN DURING CONSTRUCTION WORKS		63

Annex G.	EMERGENCY PLAN	69

LIST OF TERMS

| АМ | – | Asbestos materials |
| --- | --- | --- |
| COVID-19 | – | The coronavirus disease COVID-19, caused by the SARS-CoV-2 coronavirus |
| DBN | – | State construction standards |
| EIA | – | Environmental impact assessment |
| EHSP | – | Environmental Health & Safety Plan |
| ESMP | – | Environmental and Social Management Plan |
| ESMS | – | Environmental and Social Management system |
| EU | – | European Union |
| GIP | – | Good International Practice |
| GHG | – | Greenhouse gas |
| HDPE | – | Polyethylene of high density |
| ITP | – | Individual heat point |
| ILO | – | International Labour Organization |
| Ministry of Regions | – | Ministry for Communities and Territories Development of Ukraine |
| Ministry of Finance | – | Ministry of Finance of Ukraine |
| LLC | – | Limited Liability Company |
| OHS | – | Occupational health and safety |
| PE | – | Polyethylene |
| PIU | – | The Project Implementation Unit of the UMIP Project |
| PMSU | – | Program Management and Support Unit |
| PPE | – | Personal protective equipment |
| TI | – | Technical inspection |
| SEP | – | Stakeholder Engagement Plan |
| VRU | – | Verkhovna Rada of Ukraine |
| WEP | – | Work Execution Plan |
| WHO | – | World Health Organization |
| WMP | – | Waste Management Plan |
| UN | – | United Nations |
| UMIP | – | Ukraine municipal infrastructure programme |

INTRODUCTION

This document is the «Environmental and Social Management Plan» (hereinafter – ESPM), developed by the «UKREKOCONSULT» Limited Liability Company on behalf of the
«IBK «EUROTECHNOLOGY» Limited Liability Company (hereinafter – the Company) for the thermal modernization project of the communal facility «Ternopil Educational Complex
No 32« according to the project: «Deep thermal modernization of educational buildings institutions in Ternopil city» (hereinafter – the Project).

The project is implemented within Ukraine municipal infrastructure programme (hereinafter – UMIP) financed by the European Investment Bank (hereinafter – EIB), which is a multi-sector investment program supporting public infrastructure projects in selected Ukrainian municipalities and focused on protecting, restoring and preventing the deterioration of municipal/public infrastructure.

The purpose of the ESMP is to create a mechanism for the Company and its contractors/sub-contractors to consider environmental and social requirements and standards during the implementation of the Project. The ESMP outlines the necessary transparent and effective measures to identify, avoid, minimize, mitigate and compensate for any environmental and social impacts of the Project. Thus, ESMP is a basis for planning, organization and implementation of measures to protect the environment and social environment of the Project. ESMP implementation aligns the issues of environmental protection, occupational health and safety, social aspects with EIB environmental and social standards and relevant occupational safety guidelines and good international practices (hereinafter – GIP).

The ESMP includes all actions and measures performed by the Company, other companies and contractors that are part of the Project. The ESMP provisions will be detailed in all the Company's Project related agreements in order to ensure all relevant parties, contractors/subcontractors are in compliance with Project ESMP.

For each significant aspect of the Project, the Company defines one or more goals. Reaching those goals will ensure the minimization of the negative impact and increasing the positive impact of the Project. The aspects considered in the ESMP:

- environmental and social policy;

- corporate obligations;

- appointment of personnel;

- organizational chart with reporting lines; roles and responsibilities of personnel;

- environmental impacts assessment;

- mitigation measures;

- monitoring plan;

- environmental, health and safety reporting, including incidents and corrective action plans;

- requirements for education and training.

This ESMP is developed in accordance with the environmental and social standards of the EIB, the Transparency Policy of the EIB Group (hereinafter – Transparency Policy) and the GIP for planning and managing the process of informing and engaging with stakeholders to ensure their participation in a decision-making process.

The ESMP is developed in accordance with the Project Group's ESMP (for 63 buildings). It is important to note that the Projects Group ESMP was developed and approved in accordance with the previous editions of the environmental and social standards of the EIB dated 08.10.2018. This ESMP is developed in accordance with the latest version of the Environmental and Social Standards of the EIB dated February 2, 2022.

PROJECT DESCRIPTION

Roles and Responsibilities

Ukraine Municipal Infrastructure Programme (hereinafter – UMIP) – multi-sector investment program developed by the EIB together with the Ministry for Communities and Territories Development of Ukraine (hereinafter – the Ministry of Regions) and the Ministry of Finance of Ukraine (hereinafter – the Ministry of Finance), July 23, 2015.

The European Investment Bank concluded a financial agreement with Ukraine on 400 million euros framework loan provision for the municipal infrastructure projects. The agreement was ratified by the Law of Ukraine «On Ratification of the Financial Agreement» (Project «Ukraine Municipal Infrastructure Programme») between Ukraine and EIB, adopted by the Verkhovna Rada of Ukraine and signed by the President of Ukraine on February 3, 2016.

Responsibilities

The Project Implementation Unit of the UMIP Project (hereafter – PIU) has been established at the Ternopil City Council, which is responsible for the implementation of the Project on behalf of the final beneficiary and coordinates its work with the Program Management and Support Unit (hereafter – PMSU). The main role of the PIU is to support, monitor and verify the implementation of the Project implemented by the Contractor.

PMSU is responsible for the management, coordination, monitoring and control of the Program. PMSU consists of: Ministry of Regions representatives, personnel working on behalf of the Ministry of Regions, and technical support consultants. PMSU plays a central role in the Program management and support.

The «GOPA Infra» LLC and «EPTISA, engineering services» LLC consortium provides technical support for the implementation of the «Thermal Modernization of the Buildings of Public Educational Institutions of Ternopil, UMIP-OP-3-TER-034-1L2. Thermal Modernization Educational Complexes No 2, 5 and 32» Project in accordance with the service agreement
No. АА-001244-001 from 09.12.2019.

The company iC/CES acts as a consultant for technical supervision of the Project. Technical supervision of the Project includes, but is not limited to, the following responsibilities: general technical supervision, works supervision on site and construction management, providing advice to the Contractor on technical issues to avoid delays or other unforeseen situations, preparation of initial measures, constant monitoring and management of the Project, regular reporting, participation in interim acceptance of works, etc.

The contractor of the Project is «IBK» EUROTECHNOLOGY» LLC – an investment and construction company with a solid experience in the residential and non-residential buildings construction, electrical installation works, roofing works, installation of water supply systems, heating systems and ventilation. The company works in various construction and engineering areas in Ukraine.

The company is responsible for the Project design, materials and equipment supply, and construction. Given its role in the Project, the Company must comply with environmental, social, health and safety regulations, and responsible for development and implementation of the main environmental and social management plans for the Project. The contractor is responsible for compliance with the provisions of this ESMP and its subsequent revisions within the scope of its duties.

The Project Management from the Contractor side bears the overall responsibility for managing environmental and social risks, including risks related to occupational health and safety on site.

The Company's personnel have to comply with environmental and social requirements, as well as occupational health and safety requirements (hereinafter – OHS) within their competence and the area of responsibility in accordance with job descriptions, instructions, orders, provisions on the Environmental Health & Safety Plan (hereinafter – EHSP), approved by the Company. All Company employees are responsible for safe working environment, including their own safety, the safety of their colleagues, third parties, etc. in the Project, impact to the environment, etc.

The Company's environmental and social specialist ensures compliance with ESMP and other relevant plans/sub-plans and coordinates mitigation measures with other responsible within the Project organization (PIU’s Environmental and Social Specialist), including subcontractors E&S and H&S representatives ensuring their compliance with ESMP and other Plans requirements, with legislation, etc.

The minimum requirements for candidates to fulfil environmental and social management/specialist position have been established.

PIU must have sufficient internal resources to monitor the implementation of the environmental and social requirements, as reflected in this ESMP and other management plans. In particular:

- to appoint a PIU’s Environmental and Social Specialist with appropriate qualifications, skills and experience;

- the role and responsibilities of the PIU’s Environmental and Social Specialist should be clearly defined, including responsibilities for the construction period;

- to provide the PIU’s Environmental and Social Specialist with the necessary resources, equipment, etc. for transportation, site work, reports preparation, training if necessary;

- develop a set of environmental and social documents, which includes:

- summarizing the commitments made by the PIU in relation to the management of environmental and social risks;

- setting goals and requirements for environmental protection, working conditions, hygiene and safety at the construction site, in the community, stakeholder engagement;

- Project registers (Stakeholder register, incidents, complaints/remarks and proposals register);

- site inspection and Management Plans implementation reports.

The Company's management undertakes next steps:

- identify, assess and review the risks associated with the Project (this applies to the stages of design and preparation, as well as actual construction works on site) and implement appropriate risk reduction (control) methods;

- ensure that these risks and risk reduction principles are communicated to employees and that employees are aware of them;

- ensure compliance with any duties assigned to employees by legislation and requirements of environmental and social plans (Construction Manager, the Company's Environmental and Social Specialist, construction workers), including the designers and contractors/sub-contractors responsibilities;

- implement effective environmental and social, health and safety management system by:

- being a role model;

- development, approval and promotion of environmental and social policy, health and safety policy, key performance indicators and key safety rules;

- participation in audits and inspections;

- ensure compliance with Client’s and Credit’s environmental and social, health and safety requirements;

- ensure the availability of appropriate management mechanisms that:

- allow safe implementation of the Project;

- ensure compliance with current legislation;

- take into account the budget/financing of resources, training, security measures;

- support effective communication between all parties.

- appoint the Company's Environmental and Social Specialist, who will be responsible for the implementation of measures provided for by this plan, EIB standards and national legislation.

The Construction Manager:

- ensure effective environmental and social, health and safety management system implementation by:

- being a role model on site;

- approval and promotion of environmental and social policy, health and safety policy, key performance indicators and key safety rules;

- participating in audits and inspections.

- participate in incidents investigations (involving Company personnel) and ensure prompt reporting of incidents from contractor/sub-contractor’s side;

- ensure that all contractors/subcontractors and all Company personnel comply with the specified requirements;

- contribute to the preparation of inspections, participate in inspections, ensure elimination of non-conformities registered during inspections as soon as reasonably;

- ensure that the Project's environmental, social, health and safety policies are implemented and updated when necessary;

- monitor health and safety indicators of the Company and contractors;

- regularly conduct briefings, training and testing of knowledge on safety and occupational health and safety at workplace;

- stop work and actions that contradict with safety requirements and pose a danger to people's lives and health;

- keep records of training.

The Company's Environmental and Social Specialist must:

- have relevant education and experience of at least 3 years in a similar position and similar projects;

- be available for trips to the Project site throughout the entire construction phase;

- have an authority to suspend work when necessary and to use all resources, personnel and equipment needed to conduct corrective action;

- maintain close contact with PIU’s Environmental and social specialist;

- speak, read and write fluently in Ukrainian and English.

- ensure the Project's environmental, social, health and safety policies are implemented and updated as necessary;

- ensure the Project at all stages of implementation meets the requirements of the EIB and current Ukrainian laws and regulations;

- promote compliance with environmental and social requirements for the Project Construction and management plans;

- advise with environmental and social, occupational health and safety management requirements for the project, ensuring compliance with creditor requirements, as well as local and European legislative requirements;

- contribute to the inspections preparation, conduct inspections, contribute to  non-conformities elimination based on the inspections results;

- take part in:

- risk assessment and Work execution Plan preparation;

- reviewing the contractor's documentation;

- monitor performance indicators of environmental and social, health and safety aspects of the Company and contractors/sub-contractors;

- review the Waste Management Plan and other management Plans for the construction stage (including Emergency Plan, etc.), when necessary;

- participate in incidents investigations with Company's personnel and ensure prompt reporting of incidents involving contractors' personnel;

- analyse incident data and trends, propose corrections to the processes and mitigations where needed;

- monitor compliance with the requirements of ESMP, WMP, EHSP and SEP;

- provide recommendations, conduct trainings and briefings;

- ensure proper records keeping for the incidents investigation and measures taken to prevent recurrence;

- ensure training execution and records keeping by subcontractors.

The Company's employees must:

- comply with environmental and occupational health and safety requirements in accordance with Ukrainian legislation and EIB standards described in the Project management plans – WMP, ESMP, EHSP;

- undergo an induction training before starting work on the site;

- comply with job instructions and safety requirements in accordance with the Work Execution Plan (hereinafter – WEP) and workplace briefings and other relevant work related training as needed;

- take care of the colleagues safety and everyone present at the construction site;

- stop work and actions that contradict to safety requirements and pose a danger to people's life and health;

- immediately report to the Construction Manager and the Company's Environmental and Social Specialist in case of non-compliances, unsafe or dangerous behaviour, emergency situations observed on site.

| The Client - City Council of Ternopil Deputy mayor for the activities of executive authorities, head of the PIU Stemkovsky Vladyslav Volodymyrovych Phone: +38(0352) 52-58-48 E-mail: gkge@ukr.net Head of Education and Science Department Olga Petrivna Pokhilyak Phone: +38(0352) 52-56-94 E-mail: upravl.osvita@ukr.net | The Company - «IBK» EUROTECHNOLOGY» LLC Company director Oleksiy Stanislavovych Petrovsky Phone: +38(044) 391-20-30 E-mail: ibkeuro@gmail.com Environmental and Social Specialist Coordinator Yakubovska Polina Anatolyivna Phone: +38(067) 901-04-88 E-mail: advokat.yakubovskaya@gmail.com |
| --- | --- |

Communication, consultations and information exchange

Communication, consultation and information exchange between all participants of the Project is ensured by carrying out the following activities.

Daily organizational meetings.

Purpose: to discuss the planned work for the day, including the main risks, potential joint construction activities, dangerous work, and required control and records (work execution project, permit to work, etc.).

Participants: Construction manager, the Company's environmental and social specialist, contractors' engineers.

Weekly health and safety meetings.

Objective: To analyse health and safety compliance on site, including incidents, observations and corrective actions, and to share and discuss suggestions for improving site safety. The meeting will also include reviewing the construction schedule and key follow-up works that require additional planning and risk mitigation.

Participants: Construction manager, the Company's environmental and social specialist, contractors' engineers.

Daily briefing before work starts.

Purposes:

- discuss the work activities to be carried out on the day/shift and any key risks and risk mitigation measures, ensuring employees are aware of how to conduct the work safely;

- discuss/explain the relevant topic regarding health and safety issues to workers at site. This action may be in response to an observation or incident, or to increase employee’s awareness of a particular hazard or risk reduction measures.

Daily briefing before the start of work is conducted by Construction Manager.

Minutes of all meetings indicating topics discussed, agreed actions and participants should be recorded.

Project organizational structure

The Project organizational structure is shows on Fig. 2.1.

Project Location

The project is implemented in Ternopil city, which is political, administrative, economic, business and cultural centre of Ternopil region. The city was founded in 1540. It is an important transportation hub in the western part of Ukraine. National and international highways and railways go through Ternopil city.

The Ternopil International Airport is located in the eastern part of the city. Since November 2018 Ternopil is the centre of the Ternopils’ka United Community, which includes the city itself and 8 villages from Zboriv district: Kobzarivka, Vertelka, Kurivtsi, Malashivtsi, Ivankivtsi, Chernykhiv, Glyadky and Pleskivtsi.

Ternopil has 223740 inhabitants as of 01.03.2020 and a total area of 59.0 km2. Population density is 75.7 persons/km2 as of 01.01.2019. The density gradually decreased during last
25 years however the decrease was not that significant as in other regions of Ukraine (-8,4%).

The building of the educational complex No 32 is located in the north-western part of the city in the formed urban development, 46 Petro Batkivskyi Street. The territory where the facility is located is limited to:

- a fence structure at a distance of 15-20 m from the building;

- from the north – a residential building and an industrial site in the distance 20-30 m;

- from the northeast – residential buildings (two private houses);

- from the east – by the public transport stop and the roadway of Petro Batkivskyi street;

- from the southeast – residential buildings (private houses) and green spaces;

- from the south – by residential buildings (apartment building) and green areas;

- from the west – green areas.

The nearest residential located 20 m from the Project, Fig. 2.2. The Orthodox Church of St. Nicholas is located 150 m from the Project.

Assistant

Client

Ternopil city council

PIU

Expert

Chief Project Engineer

Olena Melnyk

Legal Department

Lawyer,

Polina Yakubovska

Environmental and social Consultant

«UKREKOCONSALT» LLC

Head of construction works

Denys Kut

Technical consultant

Construction

Supply chain

Project department

Deputy Head of the PIU

Savechko Pavlo

Environmental and Social Specialist,

Galyna Kopyt

Supply and logistics manager

Ihor Sementsiv

Contractor

«IBK «Eurotechnologies» LLC

Project Manager from the Contractor,

Victor Stadnyk

Ministry for Communities and Territories Development of Ukraine

PMSU

Fig. 2.1 – The Project organizational structure

Fig. 2.2 – The location of educational complex No. 32 in Ternopil city

Project technical characteristics

Educational complex No. 32 was built in 1986 based on the standard project design
214-2-57 «Universal nursery-kindergarten for 160 places» developed and implemented by the educational institutions order No. 67 dated 13.06.1974.

Under the entire building there is a technical underground and a basement, which uses as a storehouse of vegetables and fruits. The height of the rooms on the above-ground floors is
3.0 m, the basement is 2.5 m.

The structural system of the building is rigid with bearing longitudinal outer and inner walls. Spatial rigidity of the object is provided by the joint work of the load-bearing longitudinal walls, the transverse walls of the stairwells, and the floor disc. The building has the following engineering facilities:

- cold and hot water supply systems;

- systems of household and storm drains;

- ventilation systems (natural and mechanically driven). To ventilate the basement vents were designed in the external walls and holes under the ceiling of the basement – in the internal walls. To regulate the air exchange in the winter time, movable louvered grids with limiters were considered in the air vents, which exclude the possibility of completely blocking the inflow of fresh air;

- central water heating system;

- lighting and power grid with a voltage of 380/220 V.

Deep thermal modernization of educational complex No. 32 includes:

- Development of project documentation.

- Insulation of the facade. Insulation of the building's enclosing structure using a ventilated facade system.

- Windows replacement. Dismantling of old windows and installation of new ones, window sills and installation of slopes in accordance with Ukrainian regulations.

- External doors replacement. Replacement of doors, installation of slopes and other necessary works.

- Flat roof insulation. Insulation of the roof combined with the ceiling using mineral wool plates.

- Attic insulation. Insulation of the attic using mineral wool plates, including vapour barrier, surface preparation and cleaning from dirt.

- Basement ceiling insulation. Insulation of the basement ceiling using mineral wool plates. Includes dismantling and re-installation of other engineering networks on the basement ceiling and reconstruction of the lighting system.

- Reconstruction of the heating system. Dismantling of the existing heating system, installation of pre-insulated pipes on the supply and return pipelines, installation of balancing valves on each branch (riser), installation of new radiators with thermostatic heads, installation of reflective screens behind the radiators and protective screens on the radiators.

- Supply and installation of an individual heat point (ITP). Dismantling of the existing ITP and supply and installation of a new item, which must be equipped with: a heat exchanger, a control device with the functions of: weather-dependent regulation, regulation of internal temperature, the possibility of programming the work schedule, remote control and dispatching, the function of controlling circulation pumps with frequency regulation (main and backup); mud filters, control valve, visual control of temperature and pressure. Including the supply of a portable drainage pump.

- Installation of a local ventilation system. Individual local ventilation system according to the project is manufactured by the Contractor. The local ventilation system must be equipped with heat exchangers and a control unit with CO2 and humidity sensors for automatic operation.

- Installation of a centralized ventilation system. Reconstruction of the exhaust elements, replacement of ventilation pipes, installation of special fans type, reconstruction of the supply ventilation system with heating up to +5°C in the cold period, installation of controlled valves and diffusers in the existing ventilation system in the kitchen and in the laundry room.

- Internal lighting system. Dismantling of old lamps and installation of new LED lamps.

- Outdoor lighting system. Installation of power lines, a twilight sensor and installation of new lights above the entrances.

- Automatic energy monitoring system. Delivery and installation of the energy monitoring system according to the Customer's requirement and connection of all meters and other sensors to the system.

- Installation of shut-off valves on pipelines. Insulation of pipelines and shut-off valves of water supply systems in unheated rooms.

Thermal modernization works schedule for educational complex No. 32 is given in
Table 2.1.

Table 2.1 – Schedule of thermal modernization works for educational complex No. 32

| № п/п | Type of works | 2021 | 2022 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 8-12 | 1 | 2 |  |  | 3 |  | 4 |  | 5 |  | 6 |  | 7 |  | 8 |  | 9 |  | 10 |  | 11 |  | 12 |  | 1 |  | 2 |  | 3 |  | 4 |  | 5 |  | 6 |  | 7 |  | 8 |  | 9 |  | 10 |  | 11 |  | 12 |  |
| 1 | Preparation for design, collection of initial data, Design, examination, environmental plans, obtaining a permit |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 | Carrying out author's supervision during the execution of works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 | Transfer of the released building to the Contractor (partial+full+partial release). Development of the Forced Relocation Plan (in case of partial release) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 | Window and door replacement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 | Insulation of the facade, roof, basement, attic, floor |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 | Internal and external lighting system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Reconstruction of the heating system, supply and installation of ITP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Installation of local and centralized ventilation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Automatic energy monitoring system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Other works |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 | Carrying out an energy audit and obtaining an Energy Certificate |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Project Advantages and risks

The project has several direct advantages:

- ensure efficient use of energy, reduce the city council's expenses on energy carriers;

- reduce building maintenance costs;

- increase the operational period of the building;

- improve the visual perception of the environment;

- reduce the impact of building operations on the environment and climate;

- improve the quality of the microclimate of the premises and the health of children and staff.

Implementation of the energy saving technologies will reduce total energy consumption of the buildings by 55%.

This will result in the reduction of Green House Gasses Emission and will create more comfortable and healthy environment for users and visitors of the buildings.

The project will indirectly promote the growth of the local economy and bring benefits to local small and medium enterprises and other contractors, which will have a positive impact on the local budget. The project does not belong to environmentally hazardous facilities and activities according to national construction standards (DBN 2.2-1-2003).

Possible sources of environmental and social impacts are temporary and include:

- noise pollution;

- air pollution;

- soil pollution, damage/removal of vegetation,

- traffic increase;

- generation and temporary storage of solid, construction, industrial and hazardous waste (including asbestos waste);

- lack of opportunity to attend children's preschool groups;

- displacement in the educational process of schoolchildren;

- restrictions in the organization of the educational process/access to part of the building due to construction works;

- safety of personnel, children and workers, including the risks of Project implementation during the war.

Implementation of the Environmental and Social Management Plan

The successful implementation of the ESMP involves the following key tasks:

- conducting an inspection of the site and Project activities, in particular records of training, waste disposal, etc.;

- Compliance/non-compliance report;

- implementation of measures to eliminate non-compliances, inconsistencies within the specified deadlines;

- reviewing the implemented measures efficiency.

LEGISLATION REQUIREMENTS

Ukrainian legislation

The following laws and regulations in Ukraine are applied for this UMIP Project:

- The Law of Ukraine «On the Basics (Strategy) of the State Environmental Policy of Ukraine» for the period until 2030» No. 2697-VIII dated February 28, 2019;

- The Law of Ukraine «On the energy efficiency of buildings» (No. 2118-VIII from 22.06.2017);

- The Law of Ukraine «On Energy Saving» (as amended) No. 2095-VIII dated 07/01/1994;

- The Law of Ukraine «On Environmental Protection» (with amendments) No. 1264-XII dated June 25, 1991;

- The Law of Ukraine «On Protection of Atmospheric Air» No. 2707-XII of December 16, 1992;

- The Law of Ukraine «On Waste» No. 187/98-VR dated 03/05/1998;

- The Law of Ukraine «On Land Protection» No. 2321-IX dated June 19, 2003;

- The Law of Ukraine «On Plant Life» No. 1259-IX dated April 9, 1999.

In addition, the environmental assessment of the Project takes into account the requirements of such normative and legal acts as State Standards of Ukraine, State Building Regulations, State Sanitary Rules and Regulations, etc.

General legislation on labour protection includes:

- The Law of Ukraine «On Labour Protection» No. 2228-IX of October 14, 1992;

- Code of Labour Laws of Ukraine No. 2352-IX dated December 10, 1971;

- The Law of Ukraine «On mandatory state social insurance» No. 2153-IX dated 09/23/1999 and the main legal acts adopted in accordance with them;

- The Law of Ukraine «On Regulation of Urban Planning Activities» (3038-VI dated 17.02.2011).

There are normative legal acts of local democracy, which provide for the right for information and public meetings:

  - Article 140 of the Constitution of Ukraine provides for the possibility, «on the initiative of residents, to create house, street, district committees and other bodies of self-organization and make them part of their own competence, finance and property».

  - The Law of Ukraine «On Local Self-Government in Ukraine» (280/97-ВР dated 21.05.1997).

  - The Law of Ukraine «On Access to Public Information» (2939-VI dated 13.01.2011).

  - The Law of Ukraine «On Information» (2657-XII dated 02.10.1992).

  - The Law of Ukraine «About Citizens' Appeals» (393/96-ВР dated 02.10.1996).

The requirements to inform and take the public interests into account are also set out by the State Building Standards of Ukraine DBN A.2.2-1-2003 «Structure and Content of Environment Impact Assessment Prepared for Design and Construction of Enterprises, Buildings, and Structures».

Requirements of the European Investment Bank

Projects financed by international financial institutions should comply with the best global practices for ensuring sustainable development in the field of environmental and social protection. In order to help their clients achieve the above, banks set special standards and requirements.

The proposed Project will comply with the environmental and social policy of the Lender - the European Investment Bank. To implement the Policy, a number of standards have been developed that provide clear guidance on the EIB's expectations regarding project scope, assessment and expectations of environmental and social performance, including provisions on the engagement process, as well as early and effective identification, assessment and management of any environmental and social risks, influences and opportunities.

As already mentioned, the Project's SEP was developed in accordance with the latest edition of the Environmental and Social Standards of the EIB dated February 2, 2022.

EIB environmental and social standards include:

- Standard 1 – ENVIRONMENTAL AND SOCIAL IMPACTS AND RISKS.

- Standard 2 – STAKEHOLDER ENGAGEMENT.

- Standard 3 – RESOURCE EFFICIENCY AND POLLUTION PREVENTION.

- Standard 4 – BIODIVERSITY AND ECOSYSTEMS.

- Standard 5 – CLIMATE-CHANGE.

- Standard 6 – INVOLUNTARY RESETTLEMENT.

- Standard 7 – VULNERABLE GROUPS, INDIGENOUS PEOPLES AND GENDER.

- Standard 8 – LABOUR RIGHTS.

- Standard 9 – HEALTH, SAFETY AND SECURITY.

- Standard 10 – CULTURAL HERITAGE.

- Standard 11 – INTERMEDIATED FINANCE.

The general characteristics of the Standards and their applicability to the Project are given in Table 3.1.

Table 3.1 – General characteristics of EIB environmental and social standards and their applicability to the Project

| E&S Standard | Relevance |
| --- | --- |
| Standard 1. « E&S impacts and risks». This standard emphasizes the importance of assessing and managing as well as monitoring E&S impacts and risks throughout the life of the project through the application of the precautionary principle. Developments should adopt the mitigation hierarchy i.e. take measures to avoid creating E&S impacts from the outset of development activities, and where this is not possible, to implement additional measures that would minimise, mitigate and, as at last resort, offset and/or compensate any potential residual adverse impacts. The standard notes the key role of engagement with the project stakeholders and disclosure throughout the life of the project. | E&S risks and impacts of the proposed Project has been assessed as part of the Feasibility Study and its results are presented in this ESMP. |
| Standard 2. «Stakeholder engagement». This standard, together with the EIB's transparency policy, promotes the right to access information, as well as public participation and consultation. It requires the Project developers to maintain meaningful, open, transparent and accountable dialogue with persons/communities that may be affected by the Project and/or interested in the Project in an effective and appropriate manner. The value of public participation in the decision-making process is emphasized at all stages of the preparation, implementation and monitoring of the Project. It is actively demanded to ensure the right to access to legal remedies, including grievance management. In most cases, the requirements of the EIB correspond to the legislation of Ukraine, but they may differ in some aspects. Stakeholder engagement should be based on up-to-date, understandable and accessible information presented in an appropriate format. Key requirements for working with stakeholders include the following: - inclusive and systemic approach for constructive collaboration with stakeholders, namely individuals and/or communities directly or indirectly affected by the Project, or those who may be interested in the Project and/or have the opportunity to influence its outcome positively or negatively; - ensuring access of interested parties to information about the environment, climatic and/or social risks and impacts of the Project in a way that is culturally appropriate and understandable to all interested parties, including those who require special measures or assistance; - facilitating and ensuring meaningful and free participation and input from stakeholders in decision-making processes related to the project and which may affect them, seeking to build mutual trust and improve the results of the Project; - providing stakeholders with effective ways of submitting grievances/comments and suggestions, access to legal remedies, and promoting organizational accountability and continuous learning and improvement. | The company and its contractors will comply with the requirements of this standard. The relevant SEP for the Project has been developed, including the mechanism for submitting and considering grievances, comments and suggestions, to ensure the fulfilment of the standard conditions. |
| Standard 3. «Resource efficiency and pollution prevention». This standard recognizes the contribution of resource efficiency to reduce pressure on the environment and climate change, while increasing competitiveness through cost savings from improved efficiency, innovation and better management of resources throughout the life cycle. The standard encourages the identification, design and use of appropriate technologies, processes and services to achieve environmental quality objectives, including the use of best available or new methods, as appropriate. The standard promotes the transition to a circular economy by developing and using existing and/or new business models that seek to increase circularity (preserving the value of products, materials and other resources for as long as possible), which can provide significant material savings results throughout the value chain and production processes. The standard defines the Company's obligations to ensure an integrated approach to resource efficiency, pollution prevention and control of air emissions, discharges and soil, noise, radiation, accident prevention, as well as waste management and safe use of hazardous substances and pesticides, avoiding the transfer of pollution from one part of the environment to another, ensuring consistency with the Do No Significant Harm principle and thus contributing to the EU's zero pollution goal. | The company and its contractors will comply with the requirements of this standard. Compliance with the requirements of the standard will be detailed in the ESMP and in individual Plans where required (for example, the Waste Management Plan). |
| Standard 4. «Biodiversity and ecosystems». This standard recognizes that the protection and preservation of biodiversity and ecosystems and the maintenance of the ecological functions and processes of such ecosystems are the basis of ecological and social sustainable development. This standard recognizes that increasing pressures on natural resources and ecosystems are leading to unprecedented biodiversity losses, exacerbated by the adverse effects of climate change, and that ecosystem degradation may have a disproportionate impact on small households, vulnerable and indigenous populations that depend on ecosystem services and affect their existence and well-being. | The standard does not apply to the Project. As the proposed Project involves the reconstruction/modernization of existing public buildings in urbanized areas and does not require additional land acquisition, there will be no impact on valuable biodiversity and ecosystems, including urban habitats or on sites with conservation value (e.g. protected areas or internationally recognized biodiversity conservation areas, etc.). |
| Standard 5. «Climate-change». This Standard recognizes the importance and urgency of combating climate change, which is a major global threat and a common problem for humanity, as rising temperatures increasingly lead to serious and irreversible negative consequences for people, economic activity, ecosystems and the regenerative capacity of the planet. The standard also recognizes the role of finance in supporting low-carbon and climate-resilient development, i.e.: (i) solving the problem of climate change by reducing greenhouse gas (GHG) emissions; and (ii) building resilience and adaptive capacity of people, nature and assets to cope with current and future impacts of climate change. | ESMP confirms that energy efficiency measures proposed in the Project will contribute to energy saving and reduction of GHG emissions. |
| Standard 6. «Involuntary resettlement». The Standard defines forced resettlement as displacement that occurs as a direct result of Project-related land acquisition or land use restrictions. This includes: physical displacement (i.e. loss of residence); and/or economic displacement (i.e. loss of assets or access to assets resulting in loss of sources of income or livelihood). Resettlement is forced if the affected individuals or communities do not have the right to refuse it. Thus, first of all, efforts should be made to avoid forced resettlement. If forced displacement cannot be avoided, it should be minimized and appropriate measures taken to mitigate the negative impact in order to improve or at least restore socio-economic and cultural conditions. Management of forced resettlement should be based on consultation with affected persons and disclosure of information. | The Standard does not apply to the Project due to the absence of any land allocation restrictions and/or land use restrictions. Although the Project envisages the partial relocation of school-age children to other educational institutions to carry out construction work that is safe for workers, staff and children, the Project's activities will not lead to forced relocation. The project does not envisage the acquisition of land plots or restrictions on land use by owners or land users. |
| Standard 7. «Vulnerable groups, indigenous peoples and gender». This Standard, together with the Policy in the context of EIB projects, considers vulnerable individuals and groups to be those who: (a) usually exposed simultaneously to several risks and negative influences; (b) more sensitive to these risks and consequences, often subject to existing discrimination; (c) have a weaker adaptive capacity to overcome these risks and recover from these impacts due to limited access or rights to the necessary assets and/or resources. As a result, they may be disproportionately affected by Project-related risks and impacts. This Standard addresses cases where certain individuals or groups are vulnerable, systematically discriminated against or excluded based on their socio-economic characteristics. Such characteristics include, but are not limited to sex, sexual orientation, gender identity, racial, ethnic, indigenous or social origin, genetic characteristics, age, physical limitations, religion or belief, political or any other views, activism, membership of a national minority, trade union or any other form of worker organization, property, nationality, language, marital status, health status, migrant status or economic status. From the engagement perspective, affected persons or groups identified as vulnerable, with the help of individual and targeted approaches, should be given equal opportunities to express their opinions and problems, which should then be taken into account during the preparation and implementation of the Project, as well as planned measures of improvement and/or compensation. To this end, the Client shall make special efforts to overcome barriers that prevent them from participating in or accessing the grievance mechanism at the Project level, such as mobility, access to communication technologies, literacy, language, etc., and to ensure their involvement and /or develop measures that take into account these limitations and mitigate them as much as possible. | In accordance with the Standard, the Project will make efforts to prevent any form of discrimination in order to avoid actions that cause restrictions on the rights/interests of women, minorities, the elderly, children, and other vulnerable groups of the population, which are defined in accordance with the Project's SEP. |
| Standard 8. «Labour rights». Work force is the main asset of any activity. Sound human resource management and labour relations are key to sustainable work practices, job creation and inclusive economic growth. The development of fair, safe and healthy working conditions based on the respect and rights of workers promotes efficiency and productivity. The purpose of this Standard is to establish the minimum requirements that the policies and procedures of the Project should include, in particular: - ensuring fair treatment, non-discrimination and equal treatment and opportunities for workers, especially vulnerable groups of workers who face special risks due to their characteristics; - intolerance to the forced labour and child labour use; - compliance with the principles of freedom of association and conducting collective negotiations; - protection and promotion of safety and health at work; - promotion of strong relations between the employee and management; - ensuring the availability for the employees the affordable and effective tools to identify and solve workplace issues. | The company and its contractors will comply with the requirements of this standard. Details of the requirements and measures are set out in the ESMP and will be taken into account in additional Plans where required. |
| Standard 9. «Health, safety and security». The standard recognizes that project activities, equipment and infrastructure may expose workers and the public to hazards, risks and impacts. The Standard requires the Company to make reasonable efforts to identify these hazards, risks and impacts, and to develop and use appropriate measures to avoid or mitigate adverse effects on the health and safety of Project workers, suppliers and communities. The standard recognizes: (i) the right of workers to fair and just working conditions; (ii) the right to life and integrity of workers and affected people and communities. The standard also recognizes the responsibilities of both employees and employers in creating a safe work environment. | The company and its contractors will comply with the requirements of this standard. The requirements and measures are given in the Sections of this ESMP and will be detailed in a separate Plan regarding the organization of health and safety protection during the implementation of the project. |
| Standard 10. «Cultural heritage». The standard defines that the protection and preservation of cultural heritage, which is a source of valuable historical and scientific information, an asset for economic and social development and is an integral part of people's cultural rights and identity, is fundamental for environmental and social sustainability. Cultural heritage includes all the various aspects of a community's past and present that are defined as the reflection and expression of its constantly evolving values, beliefs, knowledge and traditions that the community values and wishes to maintain and pass on to future generations. | The standard does not apply to the Project. |
| Standard 11. «Intermediated finance». This standard specifies how the environmental, climate and social impacts and risks of sub-projects are identified, assessed for their significance and monitored for compliance in accordance with the sub-project's size, nature, socio-economic context, location and sector sensitivity to impacts and risks. | The standard does not apply to the Project. |

Other international requirements

The Project's activities will comply with the norms and standards recommended by specialized international organizations operating under the auspices of the United Nations. These include, in particular:

- World Health Organization (hereinafter – WHO);

- International Labour Organization (hereinafter – ILO).

COMPANY POLICY OF ENVIRONMENTAL AND SOCIAL PROTECTION

From development to operation, the Company considers its employees, contractors and visitors to be the most important element in solving environmental and social issues. The director, heads of departments, employees and contractors - all must understand their roles and responsibilities, effectively implement the ESMP, strive to achieve sustainable development standards, ensuring «zero fatality».

The ESMP clearly defines the environmental indicators of the Project, as well as requirements for assessment, monitoring and reporting on environmental and social indicators. This plan will be reviewed to ensure the Project's compliance with environmental and social requirements and standards during its development and implementation. The main Company goals regarding the protection of the environment and social environment are:

- Ensuring a healthy and safe work environment, namely:

- comply with the requirements of legislation on labour protection, fire safety, health and safety, environmental protection at workplaces;

- prioritize the prevention of accidents and incidents as the basis of own management systems, as well as ensure safe and secure working environment;

- provide environmental, health and safety training to all employees and inform about everyone's responsibility for the implementation of this policy at workplaces;

- provide the necessary medical assistance and take care of the health and wellbeing of employees;

- integrate environmental and social indicators into work processes;

- promote environmentally friendly design and purchase of products;

- improve attitudes towards the environment, health, safety and society as key values;

- minimize accidents, incidents and occupational diseases;

- full support from Project management in right of every employee to use the possibility of stopping work, when a dangerous action or condition may lead to an accident or situation that affects the work or services quality. To eliminate an unsafe act or condition, the Stop Work process consists of stopping work, reporting, correcting the situation, and resuming work;

- increase public awareness and adhere to transparency through the regular communication with population and stakeholders;

- taking all precautionary measures for all stakeholders security and safety, considering the military aggression of the Russian Federation;

- taking all precautionary measures to prevent the spread of COVID-19.Project site rules and requirements will be defined to prevent the spread of the virus between employees, local population, etc.

- Public safety. When the activity is carried out near or in populated areas, the probability of impact on the population increases. These potential risks and impacts require effective management:

- the company strives to provide clear and timely information about the potential consequences of its activities for proper assessment and elimination of any potential adverse impacts on society and the environment;

- the company strives to ensure effective risk management by conducting trainings to raise awareness of citizens in the conditions of martial law and armed aggression of the Russian Federation, on security and countering COVID-19, as well as maintaining regular communication with residents to understand their needs and problems.

3) Community engagement. The company is actively implementing a public engagement program, which is described in Stakeholder Engagement Plan and defines appropriate approach for consultations and information disclosure.

The purpose of the SEP is to ensure the provision of comprehensive and timely information to persons who may be impacted by the Project, and to provide them with sufficient opportunities to express their opinions and influence on decisions regarding the Project.

IMPACT AND RISKS ASSESSMENT

Project impacts assessment

The nature of the impact of the Project may be positive negative, and is a matter of professional judgment applied on a case-by-case basis.

The analysis of environmental and social impacts and consequences takes into account any potential changes in the biophysical and socio-economic environment that may occur as a result of the Project. The level of change is defined as a function of the magnitude of potential impact/significance and the sensitivity/value of the resource/receptor being impacted. A scale of four categories of impact is used:

- absent: no noticeable changes in the environment;

- insignificant: a noticeable but insignificant change in the environment;

- moderate: a significant, but not fundamental change in the environment;

- significant: a fundamental change in the environment.

The Project considers as significant environmental and social impacts any impacts with moderate or great significance. The Project's impacts assessment is presented Table 5.1.

The Company must ensure that local requirements are met for risk assessment and mitigation measures development.

According to Ukrainian legislation/standards (in particular, DBN A 3.1-5-2016 «Organization of construction production»), contractors are obliged to perform work in accordance with the WEP, which corresponds to their scope of work.

In particular, the WEP contains information on:

- scope of work;

- methods to be used;

- necessary materials and equipment;

- schedule/programs for performance of work and workforce;

- a list of documents used (plans, drawings, etc.);

- a list of identified risks and potential consequences;

- a list of necessary risk reduction measures to ensure safe work.

Table 5.1 – The Project's impacts assessment

| Parameter | Project stage | Potential impact/opportunity | Receptor sensitivity | The magnitude of the impact | Impact value without mitigation measures |
| --- | --- | --- | --- | --- | --- |
| Air quality | Construction | - During the construction works, dust will be emitted. Dust will be generated as a result of construction work, and will also be blown up by the wind from disturbed areas of land. - Exhaust gas emissions from vehicles and construction machinery. | High: - pupils, children from nearby residential areas; - employees and educational institution staff; - local population and enterprises; - air pollution. | Low: - localized spatial scale; - short duration; - controlled intensity; - reversibility. | Insignificant, negative (temporary changes can be detected, but insignificant). Improper operation of machines and mechanisms on site and dust emission can lead to air pollution in the working area of the site. There is a possible negative impact on the health of employees, children and staff, if they stay on site during construction work. During adverse weather conditions, the risk of dispersal of dust and other pollutants to the surrounding areas and their impact on the residents of the surrounding areas increases. As a result, the number of appeals and grievances may increase. |
| Climate change | Operation | - Energy saving and reduction of greenhouse gas emissions. | Very high: - international significance. | Very high: - global scale; - long-term duration; - moderate intensity; - significant beneficial changes. | Significant, positive (long-term, fundamental changes). After thermal modernization of the facility expected: • effective use of energy resources is ensured, city council expenses on energy carriers will decrease; • the institution's costs for maintaining the building will decrease; • increasing the life of the building; • reducing the negative impact of building operation on the environment and climate; • the quality of the microclimate of the premises and the health of children and staff will improve. The project will reduce greenhouse gas emissions and create more comfortable and healthy environment for users and visitors of the facility. |
| Noise | Construction | - Noise from vehicles, construction equipment, and construction works at the Project site. | High: - pupils, children from nearby residential areas; - employees and staff of the educational institution; - local population, staff of nearby organizations and enterprises. | Low: - localized spatial scale; - very short duration; - controlled intensity; - reversibility. | Insignificant, negative (temporary changes can be detected, but insignificant). Construction materials transportation, usage of equipment and machineries for construction works (use of power tools, during dismantling work, unloading work, etc.) will increase the noise level at workplace and around the construction site, which can negatively affect workers, children, staff, parents, visitors of the nearby church, residents of nearby houses. |
| Groundwater and soils | Construction | - Soil pollution at the building materials storage. Possible spillage of oil, fuel or other petroleum products, concrete. | High: - pupils, children from nearby residential areas; - employees and staff of the educational institution; - pollution of environmental components (soil, underground water). | Low: - localized spatial scale; - very short duration; - significant, but controlled intensity; - reversibility. | Insignificant, negative (temporary changes can be detected, but insignificant). The territory of the educational institution has vegetation around the entire perimeter of the facility. The drive-in area, the area near the transformer substation and the sidewalks have a hard surface (asphalted and laid with cobblestones). During the operation of equipment and machinery emergency oil spills may occur with its further soil contamination and risk of groundwater entrance with precipitation infiltration. Improper storage and handling of hazardous materials and waste can lead to soil contamination. |
| Waste | Construction | Generation of waste of I-IV classes of danger: - mercury-containing; - asbestos-containing; - waste from the usage of coatings, paints, enamels, varnishes, adhesives; - oil contaminated materials, etc.; - Debris of damaged or destroyed buildings and structures; - packaging waste; - paper and cardboard; - scrap metal; - welding wastes (burning of electrodes); - waste of insulated wires and cables; - concrete structures and materials; - household/solid waste. | High: - pupils, children from nearby residential areas; - employees and staff of the educational institution; - pollution of environmental components (atmospheric air, soils). | Medium: - localized spatial scale; - average duration; - controlled intensity; - reversibility. | Moderate, negative (significant but non-fundamental short-term changes). During the dismantling of the roof, facade, external and internal lighting, waste will be generated, including hazardous waste, which can negatively affect and health conditions of employees, children and staff. Effective planning, prevention and control measures required. |
| Occupational Health | Construction | - Violation of national and international requirements and standards for occupational health and safety by the Company and subcontractors. | High: - Employees of the Company and subcontractors. | Medium: - average duration; - low to medium probability; - controlled intensity; - reversibility. | Moderate, negative (significant but non-fundamental short-term changes). Works on thermal modernization of the building involve high-risk/dangerous work, in particular, work at height, welding work, loading and unloading work using cranes and winches, etc., which creates a risk of injury to company employees, staff and site visitors, children. Effective planning of prevention and control measures. Development of the occupational health and safety Plan for the Project. |
| Emergencies | Construction | - The possibility of an emergency situation occurring during construction, which may affect children, staff of the educational institution, the local population and/or the environment at the Project site. | High: - pupils, children from nearby residential areas; - employees and staff of the educational institution; - local population and personnel of nearby organizations and enterprises; - employees of the Company and subcontractors; - pollution of environmental components (air, soil, etc.). | Medium: - unknown spatial scale; - very short duration (minutes/hours), but long-lasting to very long-lasting effect; - low probability; - unknown intensity; - unknown inverse. | Moderate, negative (possible and significant, but not fundamental short-term changes). During the implementation of the Project, emergency situations related to the life and health of the people, properties, and environment may occur. Emergency situations may include injuries to employees and/or children or facility personnel, spills/leaks of fuel and lubricants or other dangerous substances and materials, explosions as a result of war in the country. Effective planning, prevention and control measures. Development of an Emergency Response Plan. |
| Safe access to basic social services | Construction | - Potential lack of places in existing preschool groups and limited access to education for children, including children with disabilities. | High: - pupils and children; - employees and staff of the educational institution. | High: - average duration; - controlled intensity; - full reversibility. | Moderate, negative (temporary change). During the construction works, it is expected that access will be limited to the part of the educational institution where thermal modernization works will be carried out. The company envisages dividing the educational institution into 2 parts, in one of which construction works will be carried out, and the other part of the building will continue to provide educational services according to the usual schedule for all preschool groups. Before the start of work, pupils and teachers are planned to be temporarily moved to educational complex No. 25 (according to the order of the Department of Education and Science dated September 15, 2022 No. 1017/03). According to the questionnaire results, there are no children with disabilities in the educational institution. |
| Social risk | Construction | - Potential reduction of working hours, works suspension for the teachers in case of moving school groups to another institution for the construction period. | High: - pupils and children; - employees and staff of an educational institution | Medium: - average duration; - controlled intensity; - full reversibility | Moderate, negative (temporary change). If no free space in one part of the building to accommodate all school classes, some of the classes may be moved to another educational institution (subject to a decision by the education administration, as well as a decision to conduct offline education due to the risk of a pandemic and martial law). If classes and teachers are moved to another educational institution, there is a risk of a temporary reduction in working hours/places for the relocated teachers due to combining classes and placing more children in the existing premises of new institution. If free classes are provided in the new institution and the unification of children and classes is avoided, or new institution is working with l shifts, the risk of temporary work loss and income for the teachers will be reduced. Effective coordination by the relevant education management bodies, the Client and the Company is necessary. According to the order of the Department of Education and Science dated September 15, 2022 No. 1017/03) until the start of the work, it is planned to temporarily move schoolchildren and teachers to educational complex No. 25. All teachers will be provided with jobs to save their hours/income during the Project implementation. |
| Visual perception | Operation | - Improvement of visual perception due to the building facade improvements. | Medium: - pupils, children from nearby residential areas; - employees and staff of the educational institution; - local population. | Medium: - long-term duration. | Moderate, positive. Visual perception improvements by design update and renovations, etc. The project envisages the replacement of the building facade and territory improvement of the institution, which will positively affect the appearance of the building, create a modern and aesthetically attractive design, and improve the visual perception of the institution by pupils, staff and residents of the surrounding areas and city in general. |
| Road traffic | Construction | - Increasing traffic flows on public streets and introducing restrictions on traffic and/or pedestrian traffic. | Medium: - local population and staff of nearby organizations and enterprises. | Medium: - localized spatial scale; - average duration (months), but not permanent; - average probability; - controlled intensity – reversible. | Insignificant, negative (temporary changes can be detected, but not significant). For the transportation of building materials on the territory of the Project and for loading and unloading works, flatbed cars and dump trucks with a load capacity of 3 to 8 tons, a roof crane, and passenger cars will be used for the arrival of builders at the site. There is a risk of emergency situations, injury to workers and children and personnel, damage to materials, etc., in case of improper organization of traffic on the site. |
| Military actions | Construction | - Conducting works during martial law in the country. The possibility of missiles hit the institution during construction works and children and staff presence on the site. | High: - pupils, children from nearby residential areas; - employees and staff of the educational institution; local population; - employees of the Company and - contractor organizations. | Very high: - destructive scale; - long-term duration; - significant changes. | Significant, negative (long-term fundamental changes). The war in Ukraine creates risks to the life and health of the population. The Ternopil region and city itself are constantly under the risk of air and missile attacks, which is announced by air alarms to citizens to take shelters. In case of missile attack or any military escalation, serious damage to buildings and equipment, a Project suspension, and injury to all people on site and in the building are possible. |

The company must provide the Customer with its WEP at least one week before the start of work. The methodology for carrying out the following works is included and described in detail in the WEP of the Project:

1. Dismantling, including dismantling of asbestos-containing materials;

2. Assembly;

3. Welding;

4. Work at heights;

5. Roof insulation works and other thermal insulation works;

6. Works on the reconstruction of the heating system;

7. Works on the reconstruction of the ventilation system;

8. Works on reconstruction of internal and external lighting systems.

For all types of work in WEP, a risk assessment was carried out and risk reduction measures were taken to ensure their safe execution. The approved WEP must be available to all personnel working at the facility.

Project social conditions

Currently, Educational Complex No. 32, formerly Primary School No. 4 has 260 pupils, among them: 160 preschool children (85 boys and 75 girls) and 100 schoolchildren (48 boys and 52 girls) and 27 staff members, including teachers and other staff of the institution.

The staff of the elementary school includes 8 teachers. Educational Complex No. 32 has
10 classrooms for the educational process.

Due to the military actions on the territory of Ukraine, the children of 12 displaced families from other regions study in Educational Complex No. 32, among them
5 schoolchildren and 7 children of preschool age. According to the results of the survey, children with special needs, children from low-income families and orphans do not study at Educational Complex No. 32.

On November 18, 2021, a meeting was held with representatives of parent committees, the director of Educational Complex No. 32, representatives of the Department of Education and Science of the Ternopil Regional State Administration, as well as other interested parties to inform about the scope of works, the schedule and deadlines for the works , safety requirements during the joint implementation of construction works and educational processes, and other social and environmental requirements according to EIB standards, which must be covered during the implementation of the Project.

During the meeting it was agreed to negotiate with parents about reducing the time children stay in the building during the works, and to inform and receive feedback from parents who were not present during the meeting. Positive feedback was received from parents and staff regarding the implementation of the Project after the meeting.

Construction work is scheduled to begin on November 1, 2022. It is planned that part of the work will be carried out during the educational process in the neighbouring premises, therefore all measures for the children and employee’s safety during the simultaneous stay on the territory of Educational Complex No. 32 must be taken into account during the implementation of the Project. In order to reduce the impact of construction works on the educational process, alternative educational institution has been selected and pre-agreed for the temporary accommodation of school-aged children.

As of 31.08.2022, the number of children required relocation is 100 schoolchildren, among them 48 boys and 52 girls. According to preliminary data, Ternopil Gymnasium No. 30 (Ternopil, 46, Kalinova Street) is ready to accommodate all children and teachers from Educational Complex No. 32 without losing jobs/hours and teachers' income.

Based on the results of the survey and questionnaire (Annex B) the management of the Educational Complex No. 32 institution confirms the preliminary technical and organizational assessment of the institution's possibilities to accommodate children and teachers and received permission for such transfer from both teachers and parents, as well as from the education authorities. The most convenient period for moving children to another educational institution is the end of October.

The Ternopil General Education School of the I-III grades was proposed as another alternative educational institution that can accommodate children and teachers of Educational Complex No. 32. No. 25 (Ternopil, 26, Khliborobna Street). The management of the institution confirms the possibility of temporary placement of children and teachers without loss of jobs/hours and income of teachers, but on the basis of 2 shifts educational process.

The Department of Education and Science of the Ternopil City Council approved the Plan for the relocation of personnel and children (Order No. 1017/03 dated 15.09.2022), according to which:

- by November 1, 2022, it is planned to move 100 children and 8 employees to the Educational Complex No. 25;

- hand over the vacated part of the Educational Complex No. 32 to the contractor;

- Place 100 children and employees of Educational Complex No. 32 in the right part of the building.

According to the above, no significant social impact as loss of working hours and income for teachers from the Project implementation is expected. Given the above, Standard 6 on Involuntary Resettlement should not apply.

The forced relocation plan will be presented as an appendix to the ESMP as a short description of the process, conditions and relocation place to ensure a continuous educational process.

ENVIRONMENTAL AND SOCIAL IMPACT MANAGEMENT

General management approach

Awareness of the Company's management and employees regarding the requirements of standards and legal regulations

Purpose: To ensure that the Project management team is fully informed about and adheres to EIB environmental and social standards, legal requirements. The Company's management is responsible and ensures that the management measures described in this ESMP are performed at an appropriate level. Thus, the Company's awareness of the environmental and social standards established in this ESMP is of crucial importance for successful work within the framework of the Project.

The head of the Company bears full responsibility for the implementation of the ESMP. The Construction Manager and The Company's Environmental and Social Specialist are responsible for the day-to-day management of the ESMP.

ESMP before the start of construction

Each requirement that arises as a result of the process of developing project solutions from the competent authorities (municipality, ministries, etc.), as well as the community, stakeholders and/or EIB representatives at the stage of preparation for construction, is considered and, if necessary, taken into account in the final construction documentation.

The company and its subcontractors must:

- have appropriate licenses, permits, registered declarations, qualifications, competences for safe performance of their work;

- to have and apply procedures/instructions for safety and occupational health, work execution plans/method statements for the works conducted and equipment used on the territory of the Project;

- test the of equipment, tools and materials for use. The inspections will take place in accordance with the planned schedule of maintenance checks;

- have appropriate factory certificates in accordance with national standards.

ESMP during the construction

Implementation of measures to protect the environment and safety during the construction phase, which are described in this ESMP and separate plans (for example, establishing the construction zone, temporary structures for the workforce, storage requirements for construction and other materials, traffic and transport aspects, environmental protection issues and waste management, issues of conditions and labour protection, as well as public safety, emergency preparedness, etc.) is delegated to the Company.

The company is responsible for:

- development and updating of ESMP;

- periodic inspection and control of the implementation of the ESMP;

- conveying the content and requirements of the ESMP to its contractors and suppliers (in particular, for main supplies), employees, as well as their training to ensure that they understand their responsibilities;

- ensuring compliance with the procedures established in ESMP by contractors and suppliers (in particular, for basic supplies) and employees;

- ensuring the mobilization of sufficient resources for the implementation of specific plans (management plans);

- implementation of effective monitoring measures and reporting requirements specified in ESMP, to ensure the assessment of activity efficiency and prompt identification and resolution of any issues;

- fully informing the PIU about any health, occupational safety and environmental issues;

- timely reporting of all incidents, including but not limited to injuries, equipment damage, theft, environmental incidents and public complaints;

- registration of all Project incidents in the relevant database and in accordance with the requirements of current legislation in case of an accident;

- corrective measures development to minimize the consequences of the events, accidents and prevent the occurrence of incidents.

The Company must comply with environmental, social, health and safety obligations on the Project territory.

The term «project area» as used in this ESMP covers a separate project area (for each public building on which construction is taking place) and refers to:

- plots of land on which fixed structures are located (for example, damaged buildings and adjacent plots, access roads and any other fixed structures), or

- «temporary construction work areas» necessary for construction, including work areas, construction complexes, storage/accumulation areas for materials, equipment or waste or any other places necessary for the Project.

In conjunction with its other obligations, the Company will plan, execute and document the progress of the construction works in accordance with the following tasks, namely:

- environmental protection within the project area and its surroundings, i.e. including, but not limited to, access roads, work area, structures for builders, complexes, storage areas for materials, equipment, waste);

- compliance with labour protection requirements by the Company's personnel and any other person who is on the project territory;

- compliance with the health and safety conditions of the community, protection of people who live near the Project area and may be affected by the construction activities;

- the company must ensure that all contractors and suppliers (in particular, those related to the main items of supply) familiarize themselves with the requirements and instructions for labour protection in force on the territory of the Project;

- carry out checks and inspections on the effective implementation of the ESMP, the suitability of equipment, tools and materials for use in accordance with the maintenance schedule. The results of the inspection must be documented.

Requirements for subcontractors

At the request of the Company, subcontractors must provide the following information and supporting documentation before the start of work:

- licenses or certificates for construction works;

- copies of the Permit to carry out dangerous/high-risk works and to operate (use) machines, mechanisms, equipment of high risk or a registered declaration on compliance of the material and technical base with the requirements of the legislation on labour protection;

- an order appointment a responsible person for health and safety protection, fire safety on the territory of the Project;

- list of employees who will participate in the Project;

- copies of qualification certificates for the relevant workers specialty  at the construction site;

- copies of certificates and protocols for special health and safety training, electrical safety, and fire safety for all workers at the construction site;

- copies of documents confirming the medical examination and psychophysiological examination of employees who perform dangerous work and require professional selection;

- a list of machines, mechanisms and equipment for the implementation of the Project;

- documents confirming suitability  of machines, mechanisms and equipment operation;

- a list of personal protective equipment used at the construction site;

- work execution plan/method statements with risk assessment;

- occupational health and safety procedures/instructions;

- emergency preparedness and response plan;

- environmental and social, health and safety training program.

Employees Code of Conduct

The Company shall develop an Employee Code of Conduct for the Project, which will regulate the following: safety rules, zero tolerance for the use of alcohol and drugs, gender issues and respect for the beliefs and traditions of the population, and community relations. The code of conduct should include a list of actions that are considered a serious violation, and that may lead to the dismissal of employees from the Project territory by the Company or the PIU, namely:

- using alcohol during working hours, which creates safety risks for the local population, staff, workers and children of the institution;

- cruel behaviour, violence, in particular sexual harassment;

- drug use;

- entering the territory adjacent to the Project without the permission of the owners.

The contractor registers an incident for each case of a serious violation and immediately informs the PIU.

Briefing and training of personnel

Employees, at the time of hiring and periodically, must undergo health and safety training, first aid and fire safety training, and must be trained on emergency preparedness and response.

Health and safety training are divided into introductory/induction, primary/initial, repeated/re-instruction, unscheduled and targeted.

The procedure for conducting them is regulated in the Standard Regulation on the procedure for conducting training and testing knowledge on labour protection issues, which was approved by the Order of the State Supervision of Labour and Employment No. 15 dated 01.26.2005 (hereinafter – the Standard Regulation).

Induction training is conducted:

- with all employees who are accepted for permanent or temporary work, regardless of their education, length of service and position;

- with employees of other organizations who arrived at the enterprise and take direct part in the construction process or perform other work for the enterprise.

Induction training is conducted by an occupational health and safety specialist or another specialist (for example, environmental and social specialist) appointed by the Company  and who has undergone training and a knowledge check on occupational health and safety issues in accordance with the procedure established by the Standard Regulations.

A record of the induction training is made in the special log for the induction registration. The records should be kept by the labour protection service or the employee responsible for the induction training.

The primary/initial training is conducted before starting work directly at the workplace with the employee:

- newly hired (permanently or temporarily);

- that is moved from one structural unit or department to another one;

- who will perform a new job;

- a seconded employee of another company, who takes part in the company’s operation.

The initial training at the workplace is carried out individually or with a group of people of the same profession according to the occupational health and safety instructions in force at the Company and in accordance with the work to be performed.

Re-instruction at the workplace with an individual employee or a group of employees who perform the same type of work.

Re-instruction is carried out within the terms determined by the labour protection regulations in force in the industry or by the employer (a natural person who uses hired labour) taking into account the specific working conditions, but not less often:

- at high-risk jobs – once every 3 months;

- for the rest of the work – once every 6 months.

Targeted instruction is conducted with employees:

- when liquidating an accident or natural disaster;

- when carrying out works with permit to work.

Targeted instruction is conducted with an individual employee or with a group of employees. The scope and content of targeted instruction are determined depending on the type of work to be performed.

Primary, repeated, unscheduled and targeted training are conducted by the direct supervisor of works (supervisor of construction works, head of department, foreman).

Primary, repeated, unscheduled and targeted trainings should follow with a knowledge test.

The person who conducted the training is responsible to record it in the special health and safety journals of training registration. The pages of the training log must be numbered, laced and sealed.

For the activities required permit to work the targeted training is registered directly in the permit, and not necessarily in the H&S training log. The Company's contractors (if they are involved) are obliged to notify the Company of the arrival of their employees at site and coordinate the training of their personnel.

Incident reporting and investigation

Any person who has been involved in or witnesses an incident, including unsafe behaviour or action, must immediately report it to the Construction Manager responsible for health, safety and environmental protection and his immediate supervisor.

| Type | Definition |
| --- | --- |
| Incident | This is a collective term that includes accident, illness, work-related injury, safety incident, environmental incident, public relations incident and near miss. |
| Near Miss | An unplanned event that did not result in injury to personnel, property damage, or environmental damage, but could have. |
| Accident | A sudden, unintended event or chain of events that results in injury and/or damage to property, the environment, or a third party. |
| HSE observation (unsafe behaviour, unsafe act) | Report or notice from employees about any unsafe behaviour and/or unsafe activity on the site. |
| Damage case | An event that resulted in material damage. |
| Safety incident | An incident committed with the intention of causing harm (theft, etc.). |

Contractors must ensure that all types of incidents are reported and corrective actions are taken in accordance with the processes outlined in the Management Plans, HSE work instructions and the ESMP.

The incident report must be submitted within the 1st hour by any means (by phone, mail, in person), followed by a written report (Annex C), that containing detailed information about the incident (time, place, circumstances, participant (s) incident, injury, etc.).

The construction manager must conduct an investigation and prepare a report based on its results within the next 3 days and provide it to the Customer.

The company must also act in accordance with the Procedure for investigating and recording accidents, occupational diseases and accidents at work, approved by Resolution No. 337 of the Cabinet of Ministers of Ukraine dated April 17, 2019.

General rules of safety at the construction site

Detailed information on the rules of safety at the construction site is given in the EHSP. The following safety rules should be performed at the construction site:

1. Before entering the construction site, employees of the Company and all subcontractors, as well as visitors, must undergo an induction training on H&S, labour protection and fire safety. Visitors must be accompanied by facility staff at all times along designated routes, must not be left alone at any time, and must not move within the facility unaccompanied.

2. The following means of personal protection (hereinafter – PPE) are mandatory and employees must always wear them at the facility: helmet, shoes, special clothing, signal vest, safety glasses. Other personal protective equipment should be used according to the types of work and risk assessment – gloves, ear protection, breathing protection, fall protection, etc. PPE must be issued by the employer, and the requirements for PPE must be explained to employees as part of training and briefings.

3. Some jobs/places on the site require the use of additional PPE (e.g. hearing protection, respiratory protection, fall protection, etc.). These areas must be marked with appropriate safety signs. Staying in such areas is prohibited for visitors and workers who have not undergone special training.

4. Safety signs warning of relevant hazards are present throughout the facility. All persons on the premises must follow these warnings at all times.

5. Areas for storing materials on the site will be fenced off with signal tape or a fence.

6. The perimeter of the construction site is surrounded by a fence. Crossing to the other side of the building is strictly prohibited without obtaining prior consent from the institution's management.

7. Heavy machinery and equipment can moves within the site. It is forbidden to go beyond the pedestrian routes; caution during crossing the vehicles paths.

8. Special attention should be paid to places where self-propelled machinery works. The operator may not see or hear people nearby. Self-propelled machinery must be isolated by fencing/tape.

9. Follow all instructions provided during the introductory safety briefing or provided by employees responsible for accompanying other persons at site.

10. Employees must know the location of the first-aid kit and be able to provide first aid on the site.

11. Employees must know the placement of fire extinguishers on the site and in the premises of construction works and be able to use them in case of fire.

12. It is not recommended to talk on a mobile phone while on the site: you must constantly focus your full attention on the surrounding risk factors/conditions on the site.

13. Smoking on the facility is prohibited and is allowed only in specially designated places marked with a sign and announced during the briefing.

14. It is forbidden to enter the facility while under the influence of alcohol or drugs.

15. The territory of the site must be kept clean, it is forbidden to obstruct the evacuation routes inside the premises and on site.

16. Take all necessary actions when an alarm is triggered at the facility and proceed to shelters or a designated gathering place for workers in accordance with the Emergency Preparedness and Response Plan.

17. If a person on site discovers a potential hazard or unsafe behaviour by employees, contractors, visitors, etc., such person must report the observations to the Construction Manager or The Company's Environmental and Social Specialist.

Site security

The minimum requirements site security must be implemented:

- ensure the presence 24/7 security at construction site and organize the access regime on the territory;

- ensure a solid fence around the perimeter of the construction site;

- ensure availability of additional lighting (autonomous) at night;

- maintain a safe environment to reduce the risk of injury, damage and loss of property;

- report to the Construction Manager within 1 hour in case of an incident, theft, etc.

Occupational health, safety and environmental parameters

Purpose: To ensure regular inspection of the site in accordance with this ESMP to monitor compliance with performance indicators. Checking the indicators is very important to ensure that for each objective defined in the ESMP, appropriate measures are in place. Inspections should be carried out approximately monthly from the start of construction works.

Occupational health and safety issues are detailed in a separate EHSP and relevant procedures, instructions at workplaces, and the Company's work plans. While the martial law is in effect, the implementation of the Project will be carried out in accordance with the requirements and recommendations established at the national level, including personnel and population safety, as well as in accordance with the Emergency Response Plan.

Considering COVID-19 pandemic, the Company will provide measures to prevent the spread of COVID-19 before construction start, establish rules of conduct to prevent the virus spread between employees and local population.

Work under the martial law/military aggression

On March 15, 2022, the Verkhovna Rada adopted the Law of Ukraine «On the Organization of Labour Relations under Martial Law» (draft law No. 7160). The Law states that during the period of martial law:

- restrictions on the constitutional rights and freedoms of a person and a citizen, provided for by Articles 43 and 44 of the Constitution of Ukraine, are introduced;

- the norms of labour legislation are not applied in the part of relations regulated by this law.

An employment agreement. During the period of martial law, the parties agree to determine the form of the employment agreement. During the period of martial law, the probation conditions upon employment may be established for any category of employees.

For new employees quick attraction and labour shortages elimination due to actual absence of workers as a result of hostilities, evacuation to another areas, temporal disabilities, mobilization to the Armed Forces etc., employers may go into fixed-term employment contracts with new employees for the period of martial law or during replacing a temporarily absent employee.

Transfer and changes in essential working conditions. During the period of martial law, the employer has the right to transfer the employee to another job, not stipulated by the employment contract, without his consent (with the exception of transfer to another area where active hostilities are ongoing), if it is not contraindicated for the employee due to his state of health, and only for the purpose of averting or eliminating the consequences of hostilities, considering other circumstances that endanger or may endanger the lives or normal living conditions of people, with wages for work performed, but not lower than the average earnings for previous work.

During the period of martial law, the norms of Art. 32 of the Labour Code about two-month notice period of an employee about a change in essential working conditions do not apply.

Termination of the employment contract - Employee’s initiative. In the cases, where the enterprise/institution/facilities are located in the area of hostilities and there is a threat to the life and health of the employee, he may terminate the employment contract on his own initiative without a two-week notice period (with exception of forced involvement in social useful work in wartime conditions, or if the employee is involved in work at critical infrastructure facilities).

Termination of the employment contract - Employer’s initiative of the employer. The employer has the right to terminate the employment contract with the employee in connection with the liquidation of the enterprise, institution, organization, caused by the destruction as a result of hostilities of all production, organizational or technical capacities or property of the enterprise.

The employee is notified of such dismissal no later than 10 days in advance, with the additional payment in the amount of at least the average monthly salary. During the period of martial law, it is allowed to dismiss the employee at the initiative of the employer during the period of his temporary incapacity, as well as during the period of the employee's vacation.

Establishing and recording work time and rest time. The normal duration of working hours of employees during martial law cannot exceed 60 hours per week. For employees who, in accordance with the legislation, have a reduced working time, the working time may not exceed 50 hours per week.

A five-day or six-day working week is established by the employer by decision of the military command together with the military administrations. The starting and ending time of daily work (shift) is determined by the employer. The duration of weekly uninterrupted rest can be reduced to 24 hours. The provisions of Articles 53, 65, 67, 71-73 of the Labour Code (working hours on the eve of public holidays, non-working days, public holidays and weekends) do not apply during the period of martial law.

Work at night. During the martial law, people with disabilities who are medically contraindicated for such work are not involved in night work unless absolutely necessary.

Payment of labour. Salaries are paid on the terms specified in the employment contract. In case of impossibility of payments due to hostilities, payment of wages may be suspended until the enterprise's ability to carry out its main activities is restored.

Grievance mechanism

Purpose: To ensure that any grievances/complaints, comments and suggestions from employees, contractors/sub-contractors, as well as incidents that may occur on the site, are reported, considered and appropriate measures are taken in accordance with a grievance mechanisms incidents reporting procedure.

The grievance mechanism and consideration of complaints, comments and proposals from the community is described in SEP. The mechanism for applying and considering complaints, comments and suggestions from the contractor's employees will be described in the EHSP.

Each received complaint will be registered at the site or at the Company's office. All complaints, including anonymous, and incidents will be registered, investigated and all necessary corrective and preventive measures will be taken to avoid recurrence.

Measures to reduce/mitigate environmental and social impacts during the Project construction

Mitigation measures during construction is provided in Table 6.1.

Table 6.1 – Environmental and social mitigation plan to reduce impacts of the Project in accordance with the EIB standards

| Ref | Subject | Mitigation action | Target/ standard/ guideline | Person responsible | Frequency of action/ date |
| --- | --- | --- | --- | --- | --- |
| ЕСС 1. Assessment and management of environmental and social impacts and risks |  |  |  |  |  |
| 1.1 | Environmental and Social Management System (ESMS) | ESMS should allow to identify, avoid, minimise, mitigate and offset or remedy any environmental and social impacts of the project. | EIB’s Standard 1 and 8 | PIU | System in place before the construction start. Implementation during the construction and operation phase. |
| 1.2 | Contractor compliance | Ensure proper implementation of any specific requirements set out in the ESMP which should be carried out by contractors or subcontractors. | EIB’s Standard 1 and 8 | PIU | Before the construction starts. During the construction phase. |
| 1.3 | EHS training | Training to be provided to all project employees and contractors on EHS, worker’s code of conduct and relevant procedures applicable to this project. | EIB’s Standard 1 and 8 | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company) | Before the construction starts |
| 1.4 | Permitting | All construction activities should be performed in accordance with legislation of Ukraine. Permits for danger works and operation of high-risk machines and mechanisms to be obtained. | EIB’s Standard 1, National legislation | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company) | Before the actions that require permit starts |
| 1.5 | Monitoring | Monitoring Plan to be developed and implemented during construction activities to minimise the impacts. | EIB’s Standard 1 | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company), EIB | Before construction starts. During the construction phase. |
| 1.6 | Annual reporting | Annual report to EIB on the implementation of ESMP at all stages of the project. | EIB’s Standard 1 | PIU (Head of PIU) | Once a year |
| ЕСС 2. Stakeholder engagement |  |  |  |  |  |
| 2.1 | Stakeholder engagement plan | Develop and implement the stakeholder engagement plan. Management of the process of informing and engaging stakeholders and the public. | EIB’s Standard 2. National Legislation | PIU (Head of PIU) | During the entire life cycle of the Project |
| 2.2 | Public discussions | Conducting discussions, including with the most sensitive groups, to prevent conflict and to ensure awareness and feedback from the community. | EIB’s Standard 2. National Legislation | PIU (Head of PIU) | At the stage of development of the Project. During the entire life cycle of the Project |
| 2.3 | Public hearing | Conducting a public hearing to present the Project, share the schedule and work plans, the mechanism for submitting and considering complaints/grievances, and consider community’s opinions, wishes and suggestions in Project’s decisions. | EIB’s Standard 2. National Legislation | PIU (Head of PIU) | Before the construction starts |
| 2.4 | Public grievance mechanism | Creation of a transparent mechanism for submission and review of complaints, comments and suggestions for all interested parties who have suggestions, want to express concerns, to receive feedback. Installation of a Grievance box on the site. | EIB’s Standard 2. National Legislation | PIU (Head of PIU) | During the entire life cycle of the Project |
| ЕСС 3. Pollution prevention and abatement |  |  |  |  |  |
| 3.1 | Dust and emissions from vehicles, machinery, welding equipment | Planning: - When developing work execution plans, carry out dust risk assessments; - Works must be designed and planned to reduce or eliminate dust at the source; - Weather forecasts should be monitored and activities that may generate dust should be minimized if strong winds are forecast; - A protective net and film for scaffolding made of polyethylene (PE) or reinforced polyethylene (HDPE) will be used, which will prevent dust and debris from entering the construction site on one side and protect the scaffolding from precipitation on the other. Storage of materials: - The storage of building materials on the construction site will be minimized, the material will be transported in small volumes to avoid storing a large amount of materials on the site, and the material will be stored in the places designated by the Project, as specified in the WMP. For the storage of materials, platforms with a hard surface will be used; - Loose materials will be covered with a film to prevent their dispersion; - In the case of laying/digging pits, the work site is fenced off with signal tape and the pits are filled as soon as possible after the work is completed. Transportation and processing of materials: - Vehicles carrying materials can generate dust will be adequately covered during each trip to prevent the release of materials and solids; - Covering material will be maintained in good condition, of appropriate size and without tear/holes; - Mixing of materials such as concrete should be done in a completely enclosed space where possible. Equipment: - The equipment must be managed by appropriately trained and competent workers, observe the speed regime on the site (up to 10 km/h), prevent the equipment from idling. Teaching: - Induction and at a workplace training programs should include references to key dust control measures; - Information on dust control measures should be regularly repeated during pre-shift briefings, safety talks on site; - Personnel must be trained to provide first aid. Individual protection: - Eye protection (goggles) and appropriate dust respirators must be available at all times for all staff and visitors; - Have on the territory of the construction site a set for providing first aid/emergency eye wash in case of dust particles intrusion, dirt, wood and metal shavings, alkaline and acidic substances. - Other measures: lighting a fire is prohibited on the territory of the Project; - Periodic wet cleaning; - Using a tool with bags for collecting dust; - Consideration of complaints and comments from the community c regarding the dust and measures taken, implementation of corrective actions. Activities: - Moisturizing, - Periodic wet cleaning; - Using a tool with collection bags. | EIB’s Standard 3. National Legislation | Company (Environmental and Social Specialist) | During the construction phase |
| 3.2 | Noise | Work schedule: - Construction work will be scheduled from Monday to Friday from 08:00 to 22:00; - The noise level during the implementation of the Project should not exceed the following indicators (according to the State sanitary standards of permissible noise levels in the premises of residential and public buildings and on the territory of residential buildings - order dated 22.02.2019 No. 463): 1. Territories directly adjacent to residential buildings, polyclinics, dispensaries, rest houses, boarding houses, boarding houses for the elderly and disabled, children's preschools, schools and other educational institutions, libraries, temples, museums (day time - 55 equiv., dBA, night time – 45 equiv., dBA); 2. Sleeping rooms in children's preschools and boarding schools (day – 40 equiv., dBA, night – 30 equiv., dBA); 3. Lecture and classroom premises, classrooms, teachers' rooms, conference halls, auditoriums (round-the-clock - 40dB eq., dBA); 4. The territory of residential development, which is affected by the noise of construction and reconstruction facilities (day – 60 equiv., dBA, night – 50 equiv., dBA); 5. Recreation areas on the territory of micro-districts and groups of residential buildings, cottages, rest houses, boarding houses, boarding houses for the elderly and disabled, playgrounds for preschool children , schools and other educational institutions (regardless of the ownership type) (45 equiv. dBA). - This rule must be clearly communicated to all contractor personnel during on-site briefings, induction to prevent unauthorized work outside of designated hours; - If work is required to be carried out on weekends and outside the established hours, the local population must be informed in advance. Discussions with the local population regarding: - Construction works outside the time limits established by the rule; - Short-term one-time works with a high level of noise; - Carrying out works in the immediate vicinity of noise-sensitive receptors/recipients (residential building); - Placing detailed information on notice boards in prominent places at the entrance to the Project territory; - Updating information and schedule of works on the website of the local council. Planning: - Works must take into account the sleeping time of the pupils of the institution. Any noisy work is prohibited during children's sleep; - The duration of noisy work should be kept to a minimum and carried out during the absence of children, if possible. - Time of noisy works 16:00 - 20:00. Vehicles: - All installations and vehicles must be maintained in working condition; - The Company may prohibit the use of certain installations and vehicles due to excessive noise levels; - Defects that lead to increased noise must be eliminated immediately. Tools and equipment: - Where practicable, use tools and equipment that operate quietly; - The Company may prohibit the use of certain tools and equipment due to excessive noise; - Tools and equipment must be maintained in working condition; - During operation, covers of generators, compressors and other equipment will be closed, and the equipment must be installed as far as possible from residential buildings; - Defects leading to an increase in noise pollution must be eliminated immediately; - The construction site will be surrounded by a 2.1 m high metal fence. Temporary screens should be used in close proximity to noise sources to create a physical barrier between them and adjacent work areas. Teaching: - Induction training and training at the workplace should contain references to key measures to control noise pollution; - Noise pollution control measures should be regularly repeated during pre-shift briefings, safety talks etc. at the site; - Operators of plants, tools and equipment must be competent to operate them in such a way as to minimize exposure. Individual protection: - Hearing protection must be available at all times on site for all staff and visitors. | EIB’s Standard 3. National Legislation | Company (Environmental and Social Specialist) | Before the construction starts. During the construction phase |
| 3.3 | Waste management | Special waste management plan development. This Plan includes, in particular, a list of the following measures, but is not limited to : - Separate collection and management of waste will be identified for all major types of waste expected from the demolition and construction works, taking into account the restriction of access of workers, supply of materials to the site and removal of waste through a functioning entrance to avoid inconvenience for employees of the educational institution and residents of the community; - During construction works, the following types of waste of hazard classes I-IV are expected to be generated, in particular: - Mercury-containing (dangerous); - Asbestos-containing materials (dangerous); - waste from the use of coatings, paints, enamels, varnishes, adhesives (dangerous); - materials contaminated with oil products, etc.; - debris of damaged or destroyed buildings and structures; - packaging waste; - paper and cardboard; - scrap metal; - waste obtained in welding processes (under burning of electrodes); - waste of insulated wires and cables; - battle of concrete products; - household waste. - On-site separate collection/sorting and storage of various wastes in appropriate containers; - Construction waste will be collected and disposed of by properly licensed waste management organizations; - Waste transportation should be carried out by a specialized company; - Documentation of waste disposal will be maintained to confirm proper waste management; - Regular inspections regarding the implementation of the requirements of WMP by the Company's Environmental and Social Specialist; - Reporting in the event of incidents and non-conformities with the requirements of the WMP, development of corrective measures - When performing work on the dismantling of asbestos-containing materials (hereinafter – AM), the Company will take all necessary safety measures to ensure the health of people and protect the environment; - The use of AM in the construction process is prohibited. | EIB’s Standard 3. National Legislation | Company (Environmental and Social Specialist) | To develop a Plan before the construction starts; Implementation - during the construction phase |
| 3.4 | Groundwater and soil | - The works are planned in such a way as to prevent or minimize any soil and groundwater contamination; - Materials storage areas are clearly marked and protected from spills, leaks, etc.; - Compliance with all local, regional and national regulations regarding the storage of hazardous materials and substances is mandatory; - Risk assessment is an important step that must be performed when handling hazardous materials and hazardous waste at the facility; - Have safety data sheets for hazardous materials; - Where possible, avoid the use of hazardous materials; - Otherwise, measures should be taken to minimize the impact of hazardous substances and materials on the health of employees, children and teachers, which are described in the EHSP; - Any lubricants should be stored in a double-walled tank and in a protected area with secure and controlled access; - The regulations require all employers to assess the risk to their workers and to prevent or control those risks accordingly. The amount of exposure to substances will be assessed before the substance enters the facility, and this information will be used in the WEP; - Storage, handling and disposal of chemicals on construction sites, such as oil, gasoline, concrete and asphalt concrete products, paints, etc., must be carried out in accordance with the requirements of legislation and EIB standards, to minimize the risk of their entering the soil and groundwater; - In the event of spills, the company will quickly eliminate the flow of oils, solvents and other petroleum products from the surface of the soil, asphalt, concrete floor and avoid oil products from entering the storm sewer by using absorbent materials, inventory and PPE for handling spills and contaminated materials at the construction site. | EIB’s Standard 3. National Legislation | Company (Environmental and Social Specialist) | During construction |
| 3.5 | Handling of hazardous substances and materials | Handling of hazardous substances and materials is detailed in the Waste Management Plan. Occupational, Health and Safety Plan should be developed with consideration of children's presence in neighbouring premises and should be implemented during construction phase. Taking into account the conditions | EIB’s Standard 3. National Legislation | Company (Environmental and Social Specialist) | Development of the Plan before the start of construction; Implementation during construction |
| 3.6 | Prevention of emergency situations, preparedness and response in case of their occurrence | The framework requirements are given in Annex G. Development of a special Emergency Preparedness and Response Plan, which covers at least the following emergency situations: a) Air alarm signal; b) Fire or explosion; c) Collapse of constructions; d) Spilling of hazardous substances; e) Employee injury. The plan provides for: - defining the roles and responsibilities of the Company's employees in case of emergencies; - emergency measures on the site (evacuation plan, placement of fire extinguishing equipment, signs, information boards with contacts, flood protection equipment, etc.); - procedure in case of an emergency; - rules for providing first aid. | EIB’s Standard 3. National Legislation | Company (Environmental and Social Specialist) | Development of the Plan before the start of construction; Implementation during construction |
| ЕСС 5. Climate-change |  |  |  |  |  |
| 5.1 | GHG emissions | The proposed Project has a significant contribution against the climate change, as it will contribute to energy savings and the reduction of GHG emissions. | EIB’s Standard 4. National Legislation | PIU, Company (Environmental and Social Specialist of the Company) | During construction During operation |
| ЕСС 7. Vulnerable groups, indigenous peoples and gender |  |  |  |  |  |
| 7.1 | Screening to identify groups and vulnerable individuals who may be at risk of being negatively affected by the Project | Provide equal opportunities for all population groups to express their opinions, comments, complaints and suggestions through individual and targeted approaches. Removing barriers that prevent vulnerable groups from participating in the Project or not having access to the grievance mechanism at the Project level (e.g. mobility, access to communication technologies, literacy, language, etc.). Ensure inclusion and accommodate and mitigate existing constraints as much as possible. | EIB’s Standard 7 | PIU (Head of PIU) | In process |
| ЕСС 8. Labour rights |  |  |  |  |  |
| 8.1 | Human resources policy and access to information | Development of HR policy and ensuring safe and transparent working conditions. | EIB’s Standard 8 ILO Convention Observance of labour standards | Company (Environmental and Social Specialist of the Company) | Before the start of construction. During construction |
| 8.2 | Children's labour | The child labour use in accordance with Ukrainian legislation and international conventions is strictly prohibited. | EIB’s Standard 8 ILO Convention Observance of labour standards | Company (Environmental and Social Specialist of the Company) | During construction |
| 8.3 | Labour migration | Determination of working conditions among workers from other regions/countries. Application of equal and fair working conditions among employees. Applying the principles of non-discrimination and equal opportunities among all employees regardless of age, gender, nationality, orientation, religion, etc. | EIB’s Standard 8 ILO Convention Observance of labour standards | Company (Environmental and Social Specialist of the Company) | During construction |
| 8.4 | Grievance mechanism | Warn or timely and effectively resolve disputes on the construction site. Develop a mechanism for submitting and considering complaints, comments and suggestions among employees. Place a box on the construction site for submitting complaints, comments and suggestions (including anonymous ones) at the workplace for the Company's employees and contractors. | EIB’s Standard 8, ILO Convention, Compliance with labour standards | Company (Environmental and Social Specialist of the Company) | During construction |
| 8.5 | Inspection of labour conditions | Regular monitoring/checks of working conditions. | EIB’s Standard 8, ILO Convention, Compliance with labour standards | PIU (Head of PIU) | During construction |
| ЕСС 9. Health, safety and security |  |  |  |  |  |
| 9.1 | Occupational health and safety management plans and systems | The company must establish and maintain an effective occupational health and safety management system (OHS). The company must develop a special Plan for the organization of the Project's safety and occupational health and safety, which will consider in detail the significant risks and their management, in particular: - Electrical hazardous works; - Installation and dismantling works; - Loading and unloading works; - Lifting cranes and mechanisms; - Work height; - Handling of hazardous materials and waste; - Working conditions; - Requirements for workplaces, sanitary and hygienic requirements; - Means of collective and individual protection; - Emergency; - Reporting and investigation of emergencies, incidents, etc.; - Instruction and training; - Management of contracting organizations; - Inspections and audits; - Reporting. | EIB’s Standard 9. National Legislation | Company (Environmental and Social Specialist of the Company) | Before the start of construction |
| 9.2 | Emergency Preparedness and Response Plan | The company must develop a special Emergency Preparedness and Response Plan, which should cover at least the following emergency situations: a) Air alarm signal; b) Fire or explosion; c) Collapse of structures; d) Spillage of dangerous substances; e) Injury to the employee. The plan should include: - definition of the roles and responsibilities of the Company's employees in case of emergency situations; - emergency measures at the site (evacuation plan, placement of fire-extinguishing means, signs, information boards with contacts, means against spills, etc.); - the procedure in case of an emergency situation; - rules of first aid provision. | EIB’s Standard 9. National Legislation | Company (Environmental and Social Specialist of the Company) | Before the start of construction |
| 9.3 | Site security management | - Provide and maintain a safe and secure environment and manage staff activities to reduce the risk of injury, damage and property loss; - Ensure 24/7 availability of security at the construction site; - Ensure the availability of additional lighting at night; - Ensure the availability of a fence around the perimeter of the construction site. | EIB’s Standard 9. National Legislation | Company (Environmental and Social Specialist of the Company) | Before the start of construction |
| 9.4 | Traffic safety | - On the general plan, depict a plan for the safe movement of vehicles and pedestrians on the construction site; - Ensure the presence of traffic and safety signs on the construction site; - Ensure compliance with the speed limits on site (up to 10 km/h); - allow employees to drive vehicles who only have undergone special training and instruction regarding safety measures during the operation of vehicles; - Provide permanent medical examination of drivers. - Do not allow persons who, according to the medical results , have signs of alcohol or drug intoxication, or other medical contraindications to drive the vehicle - Each vehicle must be equipped with a fire extinguisher and a first-aid kit. | EIB’s Standard 9. National Legislation | Company (Environmental and Social Specialist of the Company) | Before the start of construction |
| 9.5 | Study | - To provide employees with the skills and knowledge to perform their jobs in a safe and healthy manner; - Develop a training program for employees; - Ensure availability and implementation of the training program for employees of subcontractors. | EIB’s Standard 9. National Legislation | Company (Environmental and Social Specialist of the Company) | During construction |
| 9.6 | Contractor management | - Ensure that the Company complies with EIB standards and national legislation on environmental protection and occupational safety and health; - Employees of contracting organizations must comply with all legal regulations, and all other requirements and measures to minimize the impact of their activities; - The company must ensure that subcontractors have been familiarized with the Project Management Plans and have acted in accordance with the requirements of these Plans; - The company must ensure that subcontractors have the appropriate permits and licenses to perform the work, and that the work will be performed by qualified personnel who have received appropriate training and instruction in occupational health and fire safety. | EIB’s Standard 9. National Legislation | PIU (Head of PIU) | In process |
| 9.7 | Key infection prevention measures (including response to COVID-19) | - Ensure there is no contacts between the Company's employees and children and staff of the institution by arranging a building separation for construction works; - Encourage the Company's employees and contractors who will perform work on the territory of the institution for vaccination; - Ensure control of the temperature regime at the site (temperature measurement before the beginning of the working day); - Ensure the availability of protective masks, antiseptic agents, and rapid COVID tests on the site. | EIB Standards 7 and 9, National Quarantine Measures | Company (to drive vehicles of the Company), PIU/ Local government | During construction |

Joint work and the educational process in the Project territory

According to the Order of the Department of Education and Science of the Ternopil City Council No. 1017/03 dated September 15, 2022, the Relocation Plan for the personnel and pupils was approved, and according to the plan:

- by November 1, 2022, it is planned to move 100 pupils and 8 employees to the educational complex No. 25;

- hand over the vacated part of the educational complex No. 32 to the contractor;

- Place 100 pupils and personnel of educational complex No. 32 in the right wing of the building.

The Thermal Modernization Project envisages dividing the building itself into two parts. One part of the building will be handed over to the Company for construction work. The area near this part of the building where construction work conducted, must be completely fenced off with a solid metal fence (2.1 m).

The second part of the building will continue to function as usual. WEP and schedules of work will take into account children's breaks for sleep, walks on the street, etc. It is assumed that the facility only accepts preschool-age children, while school-age children study in the new facility and provide construction workers with access to the premises for work. Preliminary plan for children relocation during construction period is given in Annex F.

MONITORING OF ENVIRONMENTAL AND SOCIAL INDICATORS

Monitoring program

During the implementation of the Project, the Program of Environmental and Social Monitoring is being implemented. The goals of the monitoring program are:

- monitoring the fulfilment of obligations to the law and the local community;

- assessment of effectiveness of mitigation measures and gaps identification;

- clarification and corrections of mitigation measures for continuous improvement of performance indicators.

It is necessary to carry out inspections of equipment to reduce the risk of incidents (for example, fences, waste storage areas, equipment with the possibility of leaking oil (or other liquids, etc.) Annex A provides a program for monitoring environmental and social indicators of the Project.

Key performance indicators

The company sets ambitious environmental goals with the aim of reducing the Project's impact on the environment. These goals will be assessed against key performance indicators, which are established in accordance with state standards and international best practices (with preference to EIB standards) for the Project during the construction stages. Key performance indicators and their monitoring are provided in Annex D.

Inspections

The Company and the PIU will conduct regular site inspections to ensure that this ESMP and other Plans are being followed by both the Company's employees and its contractors. Inspections should be carried out during the construction phase:

- the Construction Manager every day;

- the Company's Environmental and Social Specialist every week and unscheduled in case of detection of violations or orders from the management team;

- PIU’s Environmental and Social Specialist every month.

Regular inspections will be carried out to identify opportunities for ESMP improvement.

Reporting

Detailed information of the implemented measures prescribed in this ESMP and inspection results will be provided in the form of a quarterly Report on Environmental and Social Issues of the Project, Annex E.

The report should include, among other things:

- statistics on incidents of the Project for the reporting period;

- unsafe acts and behaviour, corrective measures, status of their implementation, photo;

- training results/records for the reporting period;

- incident investigation reports.

Overview of the organization of waste management

The company must develop a Waste Management Plan.

DOCUMENT REVIEW

This ESMP may be updated and improved in case:

- there are any changes in the organizational structure;

- there are any changes in legislation, current requirements and standards;

- there are any significant changes in the work process or activity, which leads to an increase in risks level, or  new risks occurrence that are not taken into account in this ESMP;

- ineffectiveness of the proposed measures to mitigate the environmental and social impacts of the Project.

The following information should be considered (but not limited to):

- inspections and audits results;

- grievances/complaints, appeals and suggestions;

- incident reports.

DOCUMENTATION

The ESMP envisages the regular records of necessary documentation, which must be up-to-date at all times and located at the facility.

Among it:

- the ESMP (this document), information about its revisions and all related plans and procedures;

- permit documentation, planning and lending conditions, other related documents;

- permits for high-risk work and operation of machines and high-risk mechanisms;

- registration logs and procedures for submitting and considering complaints, comments and suggestions for the community and Project employees;

- inspection template;

- the results of monitoring the environmental and social indicators of the Project;

- contact details of the responsible for labour protection and fire safety at the site from the Company and all subcontractors;

- training protocols, training registration logs;

- reports of environmental inspections and reports of non-compliance with the requirements of the ESMP, incidents, etc.;

- waste management plan at the facility;

- instructions at the workplace, WEP;

- notification of the waste transfer from the site to special disposal location, the record of fluorescent lamps flow.

ANNEXES

- PROJECT ENVIRONMENTAL AND SOCIAL INDICATORS MONITORING PROGRAM

| Parameter | Component | Place | Verification methods | Frequency of inspections | Responsible |
| --- | --- | --- | --- | --- | --- |
| Occupational Health | - Adequate fencing of the construction site, installation of warning signs, information boards with work execution rules, etc. | On site and nearby area | Visual inspection | Before starting work | Company/ Technical supervision engineer, Construction Manager |
|  | - Availability and use of PPE according to the types of work and hazards. - Regular PPE check and verification. - Availability of certified equipment’s and devices. | Construction site | Visual inspection | Daily | Company/Technical supervision engineer, Construction Manager, The Company's Environmental and Social Specialist |
|  | - Compliance with sanitary requirements, working conditions, proper implementation of H&S instructions, WEP, EHSP. | Construction site |  | Monthly | PIU’s Environmental and Social Specialist |
|  | - Logs of occupational health and fire safety briefings, training protocols, certificates of special training, employee’s complaints, if any, incidents, incident investigation reports, permit to work, and operation of high-risk machinery. | Construction site | Verification of documentation | Weekly | Company/ Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Environmental and Social Specialist |
| Working conditions | - HR policy. - No child labour on the site. - Availability of a box for complaints, comments and suggestions for construction site workers, employees, sub-contractors, etc. - Provision of appropriate living conditions for non-local workers. | Construction site | Visual inspection Verification of documentation | Weekly | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |
| Air quality | - Availability of a protective net and film for scaffolding. - Storing materials in specially designated places and covering them with film. - Availability of covers on vehicles transporting bulk materials. - Using an equipment with dust bags. - Carrying out regular wet cleaning. - Use of protective glasses and respirators to protect workers from the dust and other emissions. - Dust related - grievance review. | Construction site | Visual inspection | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  | Construction site | Visual inspection Instrumental inspection (in case of complaints) | Monthly | PIU’s Company's Environmental and Social Specialist |
| Noise | - Noisy works to be conducted only during the time limited by the current legislation of Ukraine, the agreed Work Execution Plan and ESMP. - Awareness of the local population in case of works outside the schedule (from Monday till Friday from 08:00 to 22:00). - Taking into account the conditions and routine of the institution (noisy works during the daytime sleep are prohibited). - Maintenance of equipment, vehicles, machines and mechanisms are in a good condition (maintenance according to regulations, etc.). - Speed limit control. - Installation and use of equipment away from surrounding residential buildings. - Availability and integrity of the metal fence. - Availability and use of PPE/hearing protection devices as needed. - Noise related complaints review. | Construction site, access roads | Visual inspection, Instrumental inspection (in case of complaints) | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |
| Soil and groundwater pollution | - Inspection of materials storage, marking and their protection from spills, leaks, etc. - Availability of safety data sheets for hazardous materials. - Availability of absorbent materials on the site. - Available agreements with hazardous waste operators. | Construction site | Visual inspection. Verification of documentation | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |
| Waste | - Waste sorting in place. - Proper organization of waste collection points. - Timely removal of waste from the site. - Availability of contracts with specialized companies for waste management, including hazardous waste. - WMP implementation, compliance check. - Review of complaints and incidents related to waste. | Construction site | Visual inspection. Verification of documentation, including from specialized company | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |
|  | - Asbestos and other hazardous waste is collected separately and treated by a licensed company. | Construction site | Visual inspection, documentation of the licensed company | During work related to the generation of hazardous waste | Company/Construction Manager, The Company's Environmental and Social Specialist |
| Fire safety | - Compliance with legislation and fire safety regulations, including: - the presence of a person responsible for fire safety at the site, - Equipping the construction site with fire-fighting equipment, fire extinguishers and fire shields with the necessary equipment. - Absence of obstruction along the evacuation routes. - Adherence to the conditions of storage of fuel and lubricants and compliance with the rules for handling flammable and explosive substances. - Availability of fire extinguishers in vehicles involved in the project. - Availability of evacuation plans with a designated assembly point and action plan in case of emergency. - Conducting training and drills in case of fire or other emergency situations, use of fire extinguishers, provision of first aid, etc. - Journals/Logs for briefings, training protocols, etc. | Construction site | Visual inspection. Verification of documentation | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |
| Hazards for public traffic and pedestrians | - Proper installation of signs, warning notices, barriers, awareness of local communities regarding schedules and movement of vehicles. - Conducting trainings for truck drivers regarding the rules of behaviour on the site, safety rules, speed limits, etc. - Investigation the traffic related complaints and incidents. | Construction site, access roads | Visual inspection. Verification of documentation | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |
| Social influence | - Availability of an information board at the construction site with clear information about the project, contacts of responsible persons, mechanism for submission and review of grievance/complaints; management plans availability in the local authorities’ premises. - Grievance boxes on the construction site. - Checking the grievance register for complaints, appeals and proposals, the number of open/closed appeals, deadlines for providing a response, corrective measures taken, etc. - Verification of meetings with community, complainants (if any) and other interested parties for regular information on the status of works, prevention measures and minimization of impacts, minutes of meeting check. - Control over the preservation of jobs for teachers and other institution personnel. | Construction site | Visual inspection. Verification of documentation | Daily | Company/Construction Manager, The Company's Environmental and Social Specialist |
|  |  |  |  | Monthly | PIU’s Company's Environmental and Social Specialist |

- QUESTIONNAIRE FOR THE STAFF OF THE EDUCATIONAL INSTITUTION

- EXAMPLE OF INCIDENT REPORT

| № | Question | Description |
| --- | --- | --- |
| 1 | Date and time of the report (Date, hours and minutes): |  |
| 2 | Date and time when the incident happened (Date, hours and minutes): |  |
| 3 | Incident reporter (full name): |  |
| 4 | Location of the incident (please provide specific details): |  |
| 5 | Nature of the event: |  |
| 6 | Details of the incident: |  |
| 7 | Whether the emergency services (fire department, police, ambulance, etc.) have been notified about the incident? |  |
| 8 | Has anyone been arrested due to the incident? |  |
| 9 | Additional comments |  |

- MONITORING AND KEY PERFORMANCE INDICATORS

| Component | Project activity | Key performance indicators | Goal | Project stage | Frequency of inspections | Responsible party | Compliance with EIB standards and state standards |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Air quality | Various types of work; Transportation of materials, equipment; Storage of chemicals, materials and waste on site; On-site electricity and heat consumption. | Dust and particulate matter (PM10) emissions Number of appeals and complaints. | No complaints. | Construction | Visually - every day. Monthly analysis of complaint and incident statistics. Instrumentally - in case of receiving complaints. | PIU (Head of PIU), Company (Company's Environmental and Social Specialist of the Company) | State standards of Ukraine regarding air pollution, air quality and air pollutants. Advanced international standard with no visible dust emission at a distance of 50 m. |
| Noise pollution level | Site preparation: Installation and dismantling works; Window replacement. | Observed noise levels in Leq dBA for day and night Number of applications and complaints. | No complaints. | Construction | Monthly analysis of complaint and incident statistics. Instrumentally - in case of grievances. | PIU (Head of PIU), Company (Company's Environmental and Social Specialist of the Company) | State standards of Ukraine relating to noise and vibration. General principles of IFC (operational fixed limit for night time – 45 dBA, for daytime – 55 dBA). |
| Soil quality | Storage of oils, lubricants, chemicals, solid and construction waste on site. Transportation of oils, lubricants, chemicals, etc. Earthworks. Restoration works at the project area. | Soil contaminants defined in Ukrainian and international standards. Incidents requiring spill and leak elimination operations. | Absence of significant straits, leaks. Reporting non-conformances, unsafe conditions or practices. | Construction | Visually - every day. Monthly analysis of complaint and incident statistics. Instrumentally - in case of significant leaks of lubricants. | PIU (Head of PIU), Company (Company's Environmental and Social Specialist of the Company) | Standard of Ukraine on the maximum permissible level of soil pollutants; Standard of Ukraine on soil quality; Standard of Ukraine on removal of the top layer of soil and storage during earthworks |
| Flora protection | Earthworks; Transportation; Warehousing and storage of materials in the open areas. | Land plots and green cover restoration after construction. | Conservation of trees on the territory of the institution. Landscaping of the territory after completion of works. The absence of environmental incidents | Construction | Visually, every day. Monthly analysis of statistics of complaints and incidents. | PIU (Head of PIU), Company (Company's Environmental and Social Specialist of the Company) | State standards of Ukraine |
| Occupational Health | All construction works, operation of machines and mechanisms. | The level of injury and morbidity among employees. | The number of observations of unsafe activities. Number of reports of unsafe behaviour. No open corrective actions. The absence of injuries. Absence of thefts. | Construction | Daily - visual operational inspection, non-conformance reporting, analysis of reports. Every month – an inspection with the participation of the PIU Environmental and Social Specialist. Monthly statistics analysis of complaints and incidents. | Company (Environmental and Social Specialist of the Company) | State standards and laws of Ukraine on labour protection |
| Social | All construction works | Regular and transparent interaction with stakeholders. | Saving jobs/incomes for all teachers during the Project implementation. Number of appeals, complaints and proposals. No open grievances /corrective actions based on the results of community appeals. | Construction | Monthly grievance analysis, comments, suggestions and incidents statistics review. | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company) | EIB standards |
|  |  | Public discussions. | Number of public discussions. Number of people attending each public discussion. Number of appeals to the Company that were considered at previous discussions. | Construction |  | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company) |  |
|  |  | Effective implementation of the grievance mechanism. | Number of grievances submitted per month. Number of unsolved grievances at the end of each month. Number of grievances for which written confirmation was provided within five business days. Number of grievances resolved within 30 working days. | - |  | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company) |  |
| Social | All construction works | Children's relocation | Health and safety of children and personnel of the institution. No incidents with personnel and children. Number of observations on unsafe acts. The number of observation on unsafe behaviour. No open corrective actions. | Construction | Daily - visual operational verification of compliance with safety measures (presence and integrity of fencing, signal tapes, wearing of signal vests, etc.), reporting of non-conformities, analysis of reports. Monthly analysis of statistics of complaints, comments, suggestions and incidents. | PIU (Head of PIU), Company (Environmental and Social Specialist of the Company) (The security company provides support for monitoring compliance with security measures and reports in case of non-compliance to the Company's Environmental and Social Specialist) | EIB standards |

- SAMPLE ENVIRONMENTAL AND SOCIAL REPORT

- PLAN FOR FORCED RELOCATION OF CHILDREN DURING CONSTRUCTION WORKS

According to the Order of the Department of Education and Science of the Ternopil City Council No. 1017/03 dated September 15, 2022, the Plan for the relocation of personnel and children was approved. According to the plan:

- by November 1, 2022, it is planned to move 100 children  and 8 employees to the educational complex No. 25;

- hand over the vacated part of the building of educational complex No. 32 to the contractor;

- place 100 pupils and employees of educational complex No. 32 in the right wing of the building.

Fig.D.1 – Order of the Department of Education and Science of the Ternopil City Council
No. 1017/03 dated September 15, 2022

During the execution of construction works, the Company must appoint a person responsible for communication with the community.

The Thermal Modernization Project of the institution envisages:

1. Internal movement of children inside the building (to another wing) during construction work in the premises where repair work is carried out.

General measures to mitigate the impact from construction works and presence of children and staff in the building:

- to inform the staff of the institution in advance about the start of construction and provide construction schedule;

- coordinate actions with the management of the institution, which may affect the current activity of the educational process;

- arrange the access to the facility and  construction process with minimal negative impact on the current activities  of the institution;

- from a safety perspective, the building is divided into two parts (Fig. F.2 - Fig. F.4). One part of the building will be transferred to the Company for construction works;

- the second part of the building will continue to function as usual. According to the management's survey, 160 children continue their studies at the institution and
19 educators and staff of a preschool institution;

- repair works in the kitchen and utility rooms on the first floor are planned to be carried out during the holidays, when the absence of children and staff will be ensured;

- the area around the part of the building where construction work will be conducted, is completely fenced off with a solid metal fence (2.1 m);

- warning signs prohibiting entry to the construction site are installed;

- transportation to the facility and unloading of construction materials is agreed in advance with the institution's management;

- proper organization of road traffic on the territory of the site, namely road signs and markings for the movement of vehicles and pedestrians, the permitted speed of vehicle movement on the territory of the facility is 5 m/c, «Caution, children» signs are installed;

- an induction training was held with the staff and parents of the institution regarding safety measures on the site;

- 24/7 security presence on the territory of the institution, conducting a training for security guards on safety control requirements on the territory of the institution and the construction site;

- the schedule of noisy works is agreed with the management of the institution before the start of such works (it is forbidden to carry out noisy works during daytime sleep of children);

- the level of noise during the implementation of the Project should not exceed the following parameters (day – 55 dBA, night – 45 dBA);

- dust control measures defined by this ESMP are followed;

- all waste management measures are followed, including hazardous waste, as determined by this ESMP and WMP;

- the company is responsible for the implementation of measures to mitigate the impact on the educational process in the premises of the institution during construction works;

- updated evacuation plans for all premises taking into account the building separation (in 2 parts of buildings where construction work is carried out and where the educational process is ongoing) and placed in visible places on each floor. All employees of the Company, contracting and subcontracting organizations , as well as the institution's staff are familiar with the updated evacuation plans and emergency response plan;

- the project determined that the basement premises of the institution will be used as a shelter during emergency alerts in the Ternopil region;

- evacuation plans for each floor and basement are shown in fig. F2-F4, as well as in EHSP;

- a place of shelter for workers/builders is provided in one part of the basement, and for children and staff of the institution - in another part of the basement;

- in order to comply with the requirements regarding places of shelter and evacuation routes, a temporary partition will be installed in the places of connection of the premises for the shelter of construction workers and  institution staff with children;

- the partition must be closed in a way that the personnel of the institution can open it if necessary;

- the height of the partition must be at least 1.3 m, to prevent children from entering the part of the premises where the builders are located.

2. External relocation of children to another school during construction works.

Before the start of construction works, it is planned to move 100 pupils (48 boys and 52 girls) and 8 teachers to Educational complex No. 25. The most convenient period for moving children to another educational institution is the end of October.

All teachers will be provided with jobs without loss of working hours and income. The educational process will be organized in 2 shifts to ensure a sufficient number of free audiences, comfortable, safe studying conditions and control over the epidemiological situation in the institution.

Fig. F.2 – Preliminary plan of dividing the building into two parts (basement)

Fig. F.3 – Preliminary plan of dividing the building into two parts (1st floor)

Fig. D.4 – Preliminary plan of dividing the building into two parts (2nd floor)

- EMERGENCY PLAN

These requirements are related to the identification of possible war-related consequences caused by russia's military incursion into the territory of Ukraine, and the development of appropriate mitigation and security measures. Analysing the situation caused by the military invasion of russia, the following main risks were identified:

a) the risk of missile strikes of varying intensity. Missile strikes can cause:

- fire;

- injury to employees, staff, pupils;

- damage to facilities, assets or equipment;

- interruption of water supply/energy supply to educational institutions;

- epidemiological consequences due to poor water treatment quality or uncontrolled discharges due to accidents caused by missile strikes;

- environmental consequences (pollution of surface, underground water, land resources) associated with the violation of the correct operation of reconstructed facilities or equipment.

b) the risk of accidentally finding unexploded ammunition/missiles or other suspicious objects. Risk assessment involves the preliminary classification of identified risks depending on the selected parameters:

- scale of impact: local or widespread within the country;

- the ability to predict risk: predictable or unpredictable; which can be avoided;

- severity of physical injuries: vary from minor to major.

The risk of missile strikes of various intensities:

- scale of influence: widespread (within the country);

- the ability to predict risk: unpredictable; inevitable;

- severity of physical damage: great.

Risk of accidentally finding unexploded ordnance/missiles or other suspicious items:

- scale of influence: widespread (within the country);

- the ability to predict risk: unpredictable; inevitable;

- severity of physical damage: great.

Emergency preparedness action plan.

1. Action plan in the event of an air alert.

The personnel of the facility, as well as all workers who are allowed to work on the construction site, must be aware/briefed on the action plan in case of an air alert. After receiving the «Air Alarm» signal:

- school staff and pupils leave the classrooms in an organized manner and go down to the shelter;

- employees must immediately stop work, turn off electrical devices and power tools and go to their shelter, which is located in the basement of the educational complex
(Annex F);

- it is possible to leave the shelter only after receiving the «All-clear alarm» signal;

- the shelter used by construction workers, staff and pupils of the institution must be equipped with everything necessary for the isolated stay of people for several days, namely:

- drinking water;

- food for long-term storage;

- a first aid kit with what is necessary for providing first aid;

- blankets or warm clothes;

- seating furniture;

- autonomous lighting devices (lamps) and power sources independent of centralized power supply.

2. Action plan in case of detection of unexploded shells, rockets or other suspicious objects.

The personnel of the facility, as well as all employees who are allowed to work on the construction site, must be briefed on the action plan in case of detection of explosive objects, in particular, unexploded artillery shells and/or rockets.

If possible, it is worth organizing training from representatives of territorial bodies of the State Emergency Service of Ukraine. When explosive objects are detected, it is prohibited to:

- touch them (do not do this in any case);

- move from one place to another;

- collect and store, heat and strike;

- try to discharge and disassemble;

- make various items;

- use charges for fire and lighting;

- bring indoors, bury in the ground, throw into a well or river.

Having discovered explosive objects, it is necessary to take measures to identify them, fence and protect the found objects at the place of discovery.

Employees, staff of the institution and children should leave the territory of the institution and stay as far as possible from the find.

It is necessary to immediately notify the territorial bodies of the State Emergency Service and the Ministry of Internal Affairs by calling «101» and «102».

3. Action plan in case of injuries.

The staff of the facility, as well as all employees who are allowed to work on the construction site, must be instructed with first aid rules. Such training (instruction) should include the provision of first aid for cases related to various types of injuries and other health problems (including the application of a tourniquet and other hemostatic means).

Educational institutions and/or the construction site must be equipped with first-aid kits. The completeness of first-aid kits should be periodically checked, and their filling should meet the requirements of Ukrainian legislation.

All employees of the Company and the staff of the institution must know the location of first-aid kits, personal protective equipment, and fire extinguishers and should be trained and able to use them.

4. Action plan in case of fire.

If signs of fire are detected, the worker who noticed them must:

- keep calm;

- immediately notify the state fire service (phone number for calling the fire service 101), indicating the address, number of floors, place of fire, presence of people, as well as your surname;

- report about the fire to the Construction manager and Institution Management;

- take measures to evacuate people and material assets, extinguish the fire using existing fire extinguishers and other fire fighting means.

The Manager who has been notified about the fire must:

- check whether the state fire brigade has been called;

- check if all people have been notified about a fire;

- turn off current receivers and ventilation if necessary;

- in the event of a threat to people's lives, immediately organize their rescue (evacuation), take out of the danger zone all workers who do not participate in fire elimination;

- the institution's management must ensure the evacuation of staff and children outside the territory of the institution;

- ensure compliance with safety techniques by workers participating in firefighting;

- meet of the state fire protection units, provide them with assistance in fire localization and liquidation.

Free access to the fire should be ensured for the state fire departments.

European Investment Bank Environmental and Social Standards (eib.org)

http://www.te.ukrstat.gov.ua/files/DS/DS1.htm)

http://www.te.ukrstat.gov.ua/files/Bul/nm_z1_2018.pdf)

European Investment Bank Environmental and Social Standards (eib.org)